Contracting authority:

JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o.

Verovškova Street 62

1000 Ljubljana

On behalf of the contracting authority, the public procurement is being managed by:

JAVNI HOLDING Ljubljana, d.o.o.

70 Verovškova Street

1000 Ljubljana

Reference number: ENLJ-VOD-SP-170/26

#### DOCUMENTATION RELATING TO THE TENDER #### PUBLIC PROCUREMENT #### (TENDER DOCUMENTATION OR VOLUME P – APPLICATION)

FOR THE AWARD OF A PUBLIC CONTRACT

BY NEGOTIATION PROCEDURE WITH PUBLICATION

“Project for the production of heat and electricity from renewable sources – BIOMASS”

Ljubljana, May 2026

The project “Project for the production of heat and electricity from renewable sources – BIOMASS”, up to a total of EUR 30,000,000.00, is co-financed by the European Union from the European Regional Development Fund and the Cohesion Fund, planned under the European Cohesion Policy Programme for the period 2021–2027 in Slovenia, Priority 3 ‘Green transition for climate neutrality’, Specific Objective RSO 2.2 ‘Promoting energy from renewable sources in accordance with Directive (EU) 2018/2001 on the promotion of the use of energy from renewable sources, including the sustainability criteria set out in the Directive

The author is solely responsible for this publication. The European Union is not liable for any use that may be made of the information contained therein.

INVITATION TO SUBMIT AN APPLICATION

JAVNI HOLDING Ljubljana, d.o.o., Verovškova ulica 70, 1000 Ljubljana, acting on behalf of the contracting authority JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., Verovškova ulica 62, 1000 Ljubljana,

invites

all interested economic operators (candidates) to submit their applications in accordance with the requirements of the tender documentation for the public procurement:

“Project for the production of heat and electricity from renewable sources – BIOMASS”

The documentation relating to the award of the public contract (hereinafter also referred to as: tender documentation or VOLUME P - APPLICATION) sets out the requirements and conditions for the selection of qualified economic operators/candidates who will be deemed eligible and invited to participate in the second phase of the public procurement procedure, i.e. to submit a tender and to negotiate. Upon completion of the second phase, the contracting authority will conclude a contract with the selected tenderer.

Any amendments, additions and clarifications to the tender documentation (and its annexes), as well as responses to questions from economic operators, also form an integral part of the tender documentation.

Yours faithfully,

JAVNI HOLDING Ljubljana, d.o.o.

Director

Krištof Mlakar

- GENERAL PROVISIONS

  - Subject of the public contract

The subject of the public procurement is the selection of a contractor for the ‘Project for the production of heat and electricity from renewable sources – BIOMASS (hereinafter: the BIOMASS project), which operates within JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o. , Verovškova ulica 62, 1000 Ljubljana, TE-TOL unit, Toplarniška ulica 19, 1000 Ljubljana, on an EPC (Engineering, Procurement, Construction – turnkey) basis. The selected candidate/tenderer will be responsible for the entire project cycle, including the following activities:

- Engineering, management of all works, review, supervision and design of the entire project (detailed design, PID, DZO and all preparatory and implementation documentation).

- Preparation of all technical, safety and regulatory documentation required for the implementation and legalisation of the project.

- Preparation of the construction site and storage areas.

- Dismantling and removal of the existing boiler equipment in Unit 1.

- Dismantling and removal of the existing electrical equipment of Unit 1.

- Dismantling and removal of the existing turbine equipment of Unit 1.

- Dismantling and removal of steam pipes, pipelines, cable connections, pressure-reducing stations and other auxiliary equipment.

- Complete dismantling and removal of the existing boiler equipment for Boiler 2.

- Complete dismantling and removal of existing electrical equipment for Boiler 2.

- Supply and installation of all new biomass boiler equipment (thermal capacity 90 MWt ± 2 MWt) with feedwater pumps, bag filter and ash removal system), turbine equipment (back-pressure steam turbine) with generator, district heating boilers (DH1 and DH2) and associated condensate and circulation pumps and other associated systems and subsystems of the turbine plant, including (but not limited to) the new unit transformer, auxiliary transformers and auxiliary transformers, the new 110 kV connection of the new unit transformer to the existing 110 kV GIS installation, and the refurbishment of the existing main plant building (MPH) power house.

- Supply and installation of piping connections and equipment such as high-pressure, medium-pressure and start-up or bypass pressure-reducing stations, as well as piping connections between the old and new systems equipped with automatic drainage. Supply and installation of the cooling system, including a new cooling water pump from the Ljubljanica River.

- Supply and installation of a new return condensate regeneration heater and all other safety and control equipment for the smooth operation of the new biomass unit.

- Supply and installation of exhaust piping, valves, and silencers for steam blowdown, as well as cleaning, flushing of piping and equipment (where required), and the storage, draining, and removal of waste-water and other liquids.

- Initial filling of hydraulic and lubrication systems and chemical reagents.

- Preparation of existing foundations and the turbine platform for the installation of a new back-pressure steam turbine with a generator and district heating boilers.

- Demolition and construction works relating to the preparation of foundations for the installation of new equipment, and all necessary demolition and construction works for the installation of newly supplied equipment.

- Construction of a facility for the reception and storage of biomass, including an automatic system for sampling and preparing wood chip samples, and the upgrading of the existing fuel transport system.

- Connection of facilities and equipment to the existing technological, utility and transport infrastructure.

- Implementation of system control and management, and integration into the existing TE-TOL management, protection, monitoring and measurement system.

- Supply of all materials and components required for the project to the construction site.

- Construction, installation and coordination of all civil, mechanical, electrical and I&C works.

- Monitoring and monthly reporting on construction progress, including the creation of a 3D model.

- Carrying out supervision, testing, cold and hot commissioning, and functional and warranty tests.

- Handover of the facility for trial operation and final commissioning of the power plant.

- Training of the contracting authority’s personnel and support during the trial operation period.

- Preparation and submission of all necessary documentation (insofar as not covered by the above points) and cooperation with and support for the contracting authority in the procedures for the successful completion of the technical inspection following the administrative procedure, the obtaining of a decision authorising trial operation, an operating licence, permits for connection to the system operator’s network (EON, ION, FON), as well as any other permits required to establish the conditions for the operation of the newly supplied equipment.

- Preparation and submission of documentation, and cooperation in the performance of technical or financial inspections of the works/services carried out (including all subcontractors) by the competent authorities in connection with the co-financing of the project.

Supplies and services are tendered on a “turnkey” basis within specified supply limits, with the contract concluded in accordance with the FIDIC Conditions of Contract for Supply, Engineering and Construction Services – EPC Turnkey Projects, Turnkey Projects (Silver Book, first edition 1999).

Further details of the subject of the public contract are set out in the tender documentation and its annexes.

  - Information about the contracting authority

The contracting authority for the public contract is JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., Verovškova ulica 62, 1000 Ljubljana (hereinafter also: ENLJ or ENERGETIKA LJUBLJANA d.o.o. ), which, on the basis of a power of attorney, has delegated the conduct of the procedure for the award of this public contract to JAVNI HOLDING Ljubljana, d.o.o., Verovškova ulica 70, 1000 Ljubljana.

The signatory to the contract with the successful tenderer is the director of JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., Verovškova ulica 62, 1000 Ljubljana, Mr Samo Lozej.

  - Prior public procurement procedure and supporting documents

The contracting authority has already conducted public procurement procedure No. ENLJ-VOD-SP-419/25 – ‘Project for the production of heat and electricity from renewable sources – BIOMASS’ (published on the Public Procurement Portal of the Republic of Slovenia on 2 December 2025 under publication no. JN009401/2025-EUe17/01 and in the Supplement to the Official Journal of the European Union (TED) under publication no. 799280-2025) (hereinafter also referred to as: the preliminary procedure or preliminary procedure No. ENLJ-VOD-SP-419/25), on the basis of which it rejected all applications received in due time and concluded the procurement procedure without awarding the contract.

As the contracting authority is conducting a new public procurement procedure for the ‘Project for the production of heat and electricity from renewable sources – BIOMASA’, candidates may (at their own discretion) use the supporting documents from the previous procedure No. ENLJ-VOD-SP-419/25; however, the contracting authority notes and emphasises that candidates must themselves (as diligent candidates) assess the suitability of such supporting documents in relation to this public procurement procedure.

The contracting authority notes that in the previous procedure it did not consider the admissibility of applications/tenders and, consequently, whether the attached evidence met the conditions and requirements set out in the previous tender documentation; furthermore, certain forms/annexes, requirements and conditions in this tender documentation have been amended or defined differently from the tender conditions of the preliminary procedure, and the factual situation is also not the same (e.g., but not limited to, from a temporal perspective).

The contracting authority will verify any evidence submitted from the previous procedure in accordance with the requirements and conditions of this procedure or this tender documentation and in accordance with ZJN-3.

  - Mandatory visit of the existing facility – Candidate’s obligation to obtain comprehensive information

Irrespective of the information contained in the tender documentation, the interested candidate (in the case of a joint application, a visit by one member/partner of the group of candidates is sufficient) before submitting the application, must visit the contracting authority’s boiler and power house (including the area designated for the biomass reception and storage facility and the existing transport system), where the works covered by this tender will be carried out, with the aim of obtain any further information relating to the performance of the works under this tender documentation which may affect the price or the economic operator’s obligations and performance capacity, and to familiarise themselves with the conditions at the contracting authority’s site, Toplarniška ulica 19, Ljubljana.

To this end, the contracting authority will organise site visits with individual candidates at the contracting authority’s premises, which are mandatory for all interested candidates. Visits will take place on working days between 08:00 and 15:00 local time at the contracting authority’s premises (CET (UTC+1)). Interested candidates must arrange a visit of the premises in advance with the contracting authority’s contact person:

- Mr Dušan Strušnik; tel. no. + 386 1 58 75 326, email: dusan.strusnik@energetika.si;

- Mr Matjaž Pintar; tel. no. +386 1 58 75 334, email: matjaz.pintar@energetika.si.

The deadline for registering for a viewing is: 29 May 2026.

Viewing dates are: up to and including 3 June 2026.

The successful bidder shall not be entitled to any increase in value/price on the grounds that they were not fully informed of the conditions relating to the obligations in question.

A site visit is mandatory. The contracting authority will reject as inadmissible any tender from a candidate who fails to carry out a site visit (in good time).

Proof:

The candidate must submit, as Annex 17, a signed certificate (issued by the contracting authority) confirming that the mandatory site visit has been carried out at the premises where the works covered by the public procurement procedure are to be carried out.

  - Co-financing of the project and implementation deadline

The project ‘Project for the production of heat and electricity from renewable sources – BIOMASS’, up to a total of EUR 30,000,000.00, is co-financed by the European Union from the European Regional Development Fund and the Cohesion Fund, planned under the European Cohesion Policy Programme for the period 2021–2027 in Slovenia, Priority 3 “Green transition for climate neutrality”, Specific Objective RSO 2.2 ‘Promoting energy from renewable sources in accordance with Directive (EU) 2018/2001 on the promotion of the use of energy from renewable sources, including sustainability criteria, as set out in the Directive, or the project is co-financed with funds allocated on the basis of Decision No. 545-31/2025-2570-15 of the Ministry of the Environment, Climate and Energy dated 23 October 2025, issued as part of the public call for co-financing the construction and restructuring of district heating and cooling systems using renewable energy sources for the period 2025 to 2029 (reference JR EKP DO OVE 2025) (hereinafter also: Public Call).

In view of the above, candidates who submit an application in this public procurement procedure, and in particular the selected tenderer (including their partners in a joint application, as well as subcontractors and entities whose capacities the candidate utilises in the application) may be subject to a technical or financial review of the services provided under this public contract by the Ministry of the Environment, Climate and Energy (MOPE), the Ministry of Finance (MF), the Court of Auditors, the European Commission, CINEA, the European Anti-Fraud Office (OLAF) and the European Court of Auditors, at any time during the performance of the public contract, which is partly co-financed by European Union grants, or for a further five years after the final payment has been made.

Due to the co-financing conditions, the maximum estimated time limit for the performance of the public contract is 36 months from the conclusion of the public contract.

  - Legal basis for the performance of the public contract

The public contract is being implemented in accordance with the provisions of:

- the Public Procurement Act (Official Gazette of the Republic of Slovenia, No. 91/15 and subsequent amendments; hereinafter: ZJN-3),

- the Public Procurement Legal Protection Act (Official Gazette of the Republic of Slovenia, No. 43/11 and subsequent amendments; hereinafter: ZPVPJN),

- Regulation (EU) 2024/1735 of the European Parliament and of the Council of 13 June 2024 establishing a framework of measures to strengthen Europe’s net-zero technology production ecosystem and amending Regulation (EU) 2018/1724 (the so-called Net-Zero Industry Act (NZIA)),

- other regulations based on the above-mentioned laws; and

- other legislative provisions (including EU law) relating to the subject matter of the contract.

In accordance with Article 90 of ZJN-3, the contracting authority shall notify candidates/tenderers of all decisions regarding the public procurement by publishing the signed decision on the Public Procurement Portal.

A candidate/tenderer may register to receive notification of the publication of the public procurement decision by selecting the ‘Notify me of the public procurement decision’ icon on the Public Procurement Portal (where the relevant public procurement notice is published). Notwithstanding the above (i.e. whether or not the candidate/tenderer registers to receive notification of the publication of the decision), in accordance with ZJN-3, the decision in question is deemed to have been served on the date of its publication on the Public Procurement Portal.

  - Definition of the procedure

The contracting authority will award the public contract using the negotiated procedure with prior publication, in accordance with Article 45 of ZJN-3. In the negotiated procedure with prior publication, any interested economic operator or candidate may submit an application to participate on the basis of the published invitation to participate.

The contracting authority will conduct the procedure in two consecutive phases:

First phase (also: Phase 1): assessment of suitability.

Second phase (also: Phase 2): submission of the initial tender and negotiations with the submission of final tenders.

In accordance with the Public Procurement Act (ZJN-3), following the completion of Phase 2, the contracting authority will select the tenderer with the most economically advantageous tender, based on the established criteria, who meets all the contracting authority’s conditions and requirements.

Phase 1: Assessment of suitability:

In the first phase, the contracting authority will, by means of a decision, recognise the suitability of candidates who submit admissible applications that meet the conditions for recognition of suitability set out in this tender documentation (Volume P: Application), i.e. that there are no grounds for exclusion of the economic operator and that the economic operator meets the conditions for participation, and that the application meets all other requirements of the contracting authority as set out in this tender documentation. In the first phase (applications), interested economic operators/candidates do not (yet) submit a tender price – invited candidates will do so in the second phase.

Phase 2: Submission of the first tender and negotiations with the submission of final tenders:

In the second phase, the contracting authority will send the tender documentation – an invitation to submit the first tender – to those candidates whose eligibility has been recognised on the basis of their application. This will contain:

- Volume 1: General section with the contract,

- Volume 2: Technical section and

- Volume 3: Annexes to the contract.

Invited candidates will, on the basis of the tender documentation received, submit an initial tender, which will consist of a technical section and a commercial section. Following a review of the initial tenders received, the contracting authority will invite economic operators/tenderers whose initial tenders meet the contracting authority’s needs and requirements as set out in the tender documentation to negotiations. The initial commercial bid will serve as the starting point for negotiations. A detailed protocol for the negotiations will be set out in the written invitation to economic operators/tenderers to negotiate.

Wherever the terms/terminology or designations “tenderer, tender, tender documentation, joint tender and similar” appear in this tender documentation and its annexes, these shall be deemed to mean “candidate, application, application documentation, joint application and similar”.

  - Documentation for the preparation of applications and tenders

The documentation for this public contract consists of four volumes:

- For Phase 1:

- Volume P: Application or tender documentation (with annexes)

- Annex A: Conceptual design: PROJECT FOR THE PRODUCTION OF HEAT AND ELECTRICITY FROM RENEWABLE SOURCES – BIOMASS, No. I-06-1947-SP-1 (as an information document) with annexes:

- Drawings,

- Annex 1. Energy Biomass V2_noise,

- Appendix 2. List of electrical consumers – biomass,

- Annex 3. List of electrical consumers – GPO,

- Annex 4. List of connection points,

- Appendix 5. 3D MODEL of steel structures (.nwd),

- Appendix 6 Steel structure design,

- Appendix 7 Geological and geotechnical report,

- Annex B (in Slovenian only): Building permit No. 35105-63/2024-2560-16 dated 17 January 2025,

- Annex C (in Slovenian only): Assessment of compliance with the ‘do no significant harm’ principle with annex:

  - Climate resilience assessment for the project “Project for the production of heat and electricity from renewable sources – BIOMASS” , September 2025,

- Annex D (in Slovenian only): Assessment of the strengthening of the climate resilience of infrastructure with a Statement on the strengthening of climate resilience.

- For Phase 2:

- Volume 1: General section with contract,

- Volume 2: Technical section and

- Volume 3: Annexes to the contract.

  - Validity of the application

The application must be valid and binding and must remain valid until 31 March 2027.

The candidate’s application (first phase of the procedure) forms an integral and inseparable part of the tenderer’s tender (second phase of the procedure), or rather, the tender and the application are an integral and inseparable part of the complete documentation of the economic operator (candidate or tenderer) participating in the public procurement procedure in question.

  - Deadline and method for submitting applications

The deadline for submitting applications is 15 June 2026 by 10.00 am local time of the contracting authority (CET (UTC+1)). The candidate shall bear all costs of preparing and submitting the application.

The candidate must submit the application via the e-JN information system (electronic submission of applications) at https://ejn.gov.si, in accordance with Chapter 6 of the tender documentation.

  - Questions or further clarifications

Candidates may request questions or further clarifications regarding the public contract or the tender documentation via the Public Procurement Portal, but no later than 4 June 2026 by 10.00 am local time of the contracting authority (CET (UTC+1)).

Answers or clarifications will be published on the Public Procurement Portal no later than six (6) calendar days before the deadline for submission of applications, provided that the request is submitted in good time. The contracting authority is not obliged to respond to requests for further clarification or questions submitted in any other way.

  - Language and currency

The public procurement procedure is conducted in the Slovenian language.

Volume P – Application (or tender documentation) and Volume 1 are/will be prepared in Slovenian and English, whilst Volume 2 and Volume 3 are in English. In the event of any ambiguity (inconsistency) between the two language versions of Volume P – Application (or tender documentation) and Volume 1, the Slovenian language shall prevail for the purposes of linguistic interpretation.

The candidate may submit the application (and subsequently, in Phase 2, the tender) in Slovenian or English.

The contracting authority reserves the right to require the candidate/tenderer to have individual documents from the application/tender translated into Slovenian or English at the economic operator’s expense, insofar as this is necessary for the review or evaluation of the applications/tenders. The contracting authority will notify the economic operator of the need for a translation and will also set a deadline by which the translation of the document must be submitted. Should the economic operator fail to submit the translation by the deadline set by the contracting authority, the application/tender will be excluded from further evaluation.

The contracting authority reserves the right, at its discretion, to determine whether the economic operator should submit a translation prepared by a sworn interpreter for the Slovenian/English language or a standard (uncertified) translation. The costs of translation shall be borne by the economic operator.

Correspondence with candidates/tenderers will be conducted in Slovenian or English, depending on the economic operator.

Financial data must be provided in euros (EUR), accurate to 2 (two) decimal places.

Candidates/tenderers whose domestic currency is not the euro (EUR) should, when completing the annexes and the ESPD form, convert the financial data into euros (EUR) based on the ECB reference rate valid on the date of publication of this public contract on the Public Procurement Portal of the Republic of Slovenia.

  - Completeness of the application/tender, admissibility of the application/tender, review and evaluation of the application/tender

The subject matter of the application/tender must comply with all the requirements and conditions set out in the contracting authority’s documentation for the first and second phases of the procedure. The economic operator must, for the subject of the public contract for which it is submitting an application/tender, offer all the equipment, services and works put out to tender or required, in accordance with all the requirements and conditions of the tender documentation for the first and second phases of the procedure (the completeness of the application/tender is required).

In the event that the application/tender does not comply with all the requirements and conditions of the tender documentation and with ZJN-3, the contracting authority shall exclude such an application/tender from participation in the public procurement procedure.

When verifying compliance with the requirements of the tender documentation, the contracting authority may request additional authorisations from the economic operator to obtain data from official records that it may require when verifying data from official records.

Any amendments, additions and clarifications to the tender documentation, as well as answers to questions from economic operators, also form an integral part of the tender documentation.

  - Legal protection

Candidates/tenderers are guaranteed legal protection in accordance with the Public Procurement Legal Protection Act (ZPVPJN).

Under the ZPVPJN, a request for review may be lodged at any stage of the public procurement procedure and against any action taken by the contracting authority, unless the law governing public procurement or the ZPVPJN provides otherwise.

If the request for review relates to the content of the notice, the invitation to tender or the documentation relating to the public procurement procedure, the applicant is required to pay a fee of EUR 4,000.00 into the following bank account upon submission of the request for review: SI56 0110 0100 0358 802, reference 11 16110-7111290-XXXXXXLL (the first six digits are the serial number of the notice on the Single Public Procurement Information Portal, which the applicant enters themselves, whilst the last two digits denote the year).

The request for review must be drawn up in accordance with the provisions of Article 15 of the Public Procurement Review Act and submitted via the eRevizija portal. The applicant must attach proof of payment of the fee to the request for review. The request for review must be submitted in accordance with the deadline set out in Article 25 of the Public Procurement Review Act.

  - Application

The contracting authority permits the same economic operator to submit multiple applications, but only to the extent that it acts in different roles in the various applications (either as an independent candidate or as a partner in a joint application), whilst the same economic operator may submit only one application in the same capacity (either as an independent candidate or as a partner in a joint application). In the event that the same economic operator submits more than one application in which it acts in the same capacity, all applications from that economic operator will be excluded from

the public procurement procedure. If the same economic operator participates in two or more tenders in different capacities, whether as a tenderer or as a partner in a joint tender, and if, after the deadline for submission of tenders, the lower-priced tender submitted by that economic operator in one of the aforementioned roles is withdrawn, all tenders in which it acts as a tenderer or as a partner in a joint tender shall be excluded from the public procurement procedure.

An economic operator may act as a subcontractor in the applications/tenders of different candidates/tenderers.

    - Application as an independent candidate

A candidate may submit an independent application. The candidate must include the required attachments or other documentation/supporting evidence in the application in accordance with this call for applications.

When applying independently, the candidate must apply for at least one of the following roles:

- conceptual design engineer for the power plant unit and/or

- supplier of a high-pressure wood chip biomass steam boiler and/or

- supplier of a back-pressure steam turbine,

otherwise, the contracting authority will exclude such an application from the public procurement procedure as inadmissible.

If a candidate acting independently does not fulfil all the roles specified in the previous paragraph, the candidate must nominate the contractor(s)/supplier(s) with the roles that the candidate does not fulfil as subcontractors in accordance with the provisions of the tender documentation and ZJN-3.

A supplier is an economic operator that manufactures and/or supplies equipment; a supplier is considered to be (among others):

- a manufacturer who manufactures and supplies equipment,

- a local/regional subsidiary of the manufacturer or a branch of the manufacturer, where the manufacturer manufactures and the local/regional subsidiary or branch of the manufacturer supplies the equipment,

- a local/regional subsidiary or branch of a corporation of which the manufacturer is also a part (a group of affiliated companies), where the manufacturer, as part of the group of affiliated companies, manufactures the equipment, and the local subsidiary or branch of the corporation, as part of the group of affiliated companies, supplies the equipment.

    - Joint application

Groups of candidates, including temporary associations, may also participate in the public procurement procedure. Groups of candidates are not required to adopt any specific legal form, but must submit a legal document regarding the joint execution of the contract.

The document on the joint performance of the public contract must clearly state the following:

- a list of all partners in the group of candidates (company name, business address and registered office of the partners, legal representative, registration number, tax number),

- the authorised lead partner (i.e. a member of the group acting as the lead partner) responsible for the performance of contractual obligations, with whom the contracting authority will communicate and who is authorised to make statements on behalf of all members of the group of candidates in relation to the contracting authority,

- authorisation for the lead partner to represent the group of candidates (partners in the joint application) and to communicate with the contracting authority,

- a statement that the candidate, as a partner in the joint application, accepts all obligations arising from the agreements between the lead partner and the contracting authority,

- the part of the public contract (specifying the type/content of the work) to be performed by each partner and their responsibilities,

- a statement that all partners in the joint application are familiar with the content of the tender documentation and that they fully agree with it,

- unlimited joint and several liability of all members (partners) of the candidate group towards the contracting authority,

- joint liability of individual members of the group for the performance of the contract within the group of candidates,

- the party responsible for insurance covering all contractual obligations,

- the party responsible for financial accounts and transactions, specifying the current account through which payment of contractual obligations will be made,

- the obligation of the members of the group to regularly inform the contracting authority of any changes to the legal document governing the joint performance of the contract.

Each member/partner of the group of candidates within the framework of the joint application is jointly and severally liable to the contracting authority.

Annex 1 shall be accompanied by the legal document on the joint execution of the contract, signed by all partners participating in the joint tender for the execution of the public contract.

If a candidate is participating in a joint application (with a partner or partners), they must, in addition to their own, also attach a separate ESPD form for each of the partners participating in the joint application.

At least one member of the group of candidates within the joint application (with partner(s)) must act in at least one of the following roles, namely:

- conceptual design engineer for the power plant unit and/or

- supplier of a high-pressure wood chip biomass steam boiler and/or

- supplier of a back-pressure steam turbine,

otherwise, the contracting authority will exclude such a tender from the public procurement procedure as inadmissible.

If the members (partners) of the group of candidates in the joint application do not fulfil all the roles set out in the previous paragraph, they must nominate the contractor(s)supplier(s) with the requirements not met by the members (partners) of the group of candidates in the joint application as subcontractors in accordance with the provisions of the tender documentation and ZJN-3.

A supplier is an economic operator that manufactures and/or supplies equipment; specifically, a supplier is considered to be (among others):

- a manufacturer who manufactures and supplies equipment,

- a local/regional subsidiary of the manufacturer or a branch of the manufacturer, where the manufacturer manufactures and the local/regional subsidiary or branch of the manufacturer supplies the equipment,

- a local/regional subsidiary or branch of a corporation of which the manufacturer is also a part – a group of affiliated companies where the manufacturer, as part of the group of affiliated companies, manufactures the equipment, and the local subsidiary or branch of the corporation, as part of the group of affiliated companies, supplies the equipment.

The contracting authority will not permit any changes to the partners in the group of candidates (in the joint application) during the public procurement procedure.

In the case of a joint application, the main (lead) candidate must, on behalf of all partners in the joint application, attach a completed and signed ESPD in .pdf format to the ‘PARTICIPANTS’ section, section “ESPD – other participants”, and in the “DOCUMENTS” section, under “Other annexes”, in .pdf format:

- a completed, signed and stamped Annex 2 – INFORMATION ON THE CANDIDATE IN AN INDIVIDUAL APPLICATION / PARTNER IN A JOINT APPLICATION;

- a completed, signed and stamped Form 1 to Annex 1 LEGAL DOCUMENT ON JOINT PARTICIPATION – in the case of a joint application;

- other supporting documents, as required by the individual points in the remainder of the tender documentation.

    - Application with subcontractors

The candidate may subcontract part of the public contract. In accordance with Article 94 of ZJN-3, a subcontractor is an economic operator who is a legal or natural person and who, on behalf of the candidate with whom the contracting authority has concluded a contract for the performance of the public contract in accordance with this Act, supplies goods or performs services or construction work directly related to the subject matter of the public contract.

If the candidate intends to perform the public contract with subcontractors, they must, in their application:

- list all subcontractors and every part of the public contract (specifying the scope of work) that they intend to subcontract,

- list the contact details and legal representatives of the proposed subcontractors,

- attach the completed ESPDs of these subcontractors in accordance with Article 79 of ZJN-3; and

- attach the subcontractor’s request and consent for direct payment, if the subcontractor so requests (Annex 3), together with the candidate’s authorisation (Annex 4).

Subcontractors must meet the required conditions for participation, there must be no grounds for their exclusion, and they must also meet all other requirements and conditions set out in the tender documentation and ZJN-3 relating to subcontractors. The candidate must submit, for all the aforementioned subcontractors, the completed and signed annexes or documentation from the tender documentation relating to subcontractors. If the candidate fails to comply with Article 94 of ZJN-3, the contracting authority will submit a proposal to the State Audit Commission to initiate proceedings for an administrative offence under point 2 of the first paragraph of Article 112 of ZJN-3.

The successful tenderer to whom the public contract is awarded shall be fully liable to the contracting authority for the performance of the contract, regardless of the number and work of subcontractors.

During the performance of the public procurement contract, the successful tenderer must notify the contracting authority of any changes to the information referred to in the second paragraph of Article 94 of the Public Procurement Act (ZJN-3) and provide details of any new subcontractors it intends to subsequently involve in the performance of the public procurement contract, no later than five days after the change. In the event of the inclusion of new subcontractors, the successful tenderer must, together with the notification, also provide the information and documents referred to in the second, third and fourth indents of the second paragraph of Article 94 of the Public Procurement Act (ZJN-3). The successful tenderer must also provide information on changes regarding the beneficial owners of those subcontractors whose value of works/supplies exceeds EUR 50,000.

The contracting authority must reject any subcontractor if there are grounds for exclusion under the first, second or fourth paragraphs of Article 75 of ZJN-3, except in the case referred to in the third paragraph of Article 75 of the Public Procurement Act (ZJN-3), and may also reject any subcontractor if there are grounds for exclusion under the sixth paragraph of Article 75 of the Public Procurement Act (ZJN-3). The contracting authority may also reject a proposal to replace a subcontractor or to include a new subcontractor if this could affect the smooth performance or completion of the works and if the new subcontractor does not meet the conditions set by the contracting authority in the tender documentation. The contracting authority must notify the tenderer of any rejection of a new subcontractor. Should the tenderer nevertheless engage a new subcontractor, this shall constitute grounds for the contracting authority to terminate the contract.

Where the tenderer meets the specific condition for cooperation with a subcontractor, they may replace that subcontractor only with a subcontractor who meets the condition for cooperation that the candidate met with the replaced subcontractor, as well as all other requirements and conditions set out in the tender documentation and ZJN-3 relating to subcontractors.

Only if the subcontractor requests direct payment in accordance with and in the manner specified in the second and third paragraphs of Article 94 of ZJN-3 shall direct payment to the subcontractor be deemed mandatory, and this obligation shall bind the contracting authority and the main contractor.

Where a candidate intends to perform a public contract with a subcontractor who requests direct payment, they must:

- the main contractor must authorise the contracting authority in the contract to make direct payments to the subcontractor on the basis of an invoice or statement of account approved by the economic operator,

- the subcontractor must submit a consent form on the basis of which the contracting authority, instead of the economic operator, settles the subcontractor’s claim against the economic operator,

- the candidate must attach to their invoice or statement the subcontractor’s invoice or statement, which they have previously approved.

If direct payment to the subcontractor is not mandatory, the contracting authority shall require the main contractor to send it, upon first request, or, in the absence of such a request, or at the latest within 60 days of payment of the final invoice or statement, to send a written statement from itself and a written statement from the subcontractor confirming that the subcontractor has received payment for the works carried out, services provided or goods supplied directly related to the subject matter of the public contract. If the main contractor fails to comply with the aforementioned requirement, the contracting authority shall submit a proposal to the State Audit Commission to initiate proceedings for an administrative offence under point 2 of paragraph 1 of Article 112 of ZJN-3.

Supporting documents or required documentation for subcontractors:

- completed, signed and stamped (if a stamp is used) Annex 2A INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES THE CANDIDATE IS UTILISING,

- a concluded AGREEMENT ON MUTUAL COOPERATION – in the case of a tender submitted with a subcontractor (between the (independent/lead/partner) candidate and the individual subcontractor) (Form 2 of Annex 1), in which the works (specifying the type/content of the works) to be performed by the subcontractor must be defined,

- completed, signed and stamped (if a stamp is used) Annex 3 REQUEST AND CONSENT OF THE SUBCONTRACTOR FOR DIRECT PAYMENTS (in the case of a request by an individual subcontractor for direct payments, on the basis of which the contracting authority settles the subcontractor’s claim against the contractor instead of the contractor),

- completed, signed and stamped (if a stamp is used) Annex 4 CANDIDATE’S AUTHORISATION (in the event of a request by an individual subcontractor for direct payments, whereby the contracting authority pays the subcontractor directly on the basis of an invoice or statement of account approved by the main contractor),

- completed, signed and stamped (if a stamp is used) Annex 5 ESPD FORM by the subcontractor(s),

- completed, signed and stamped (if a stamp is used) Annex 6 DECLARATION ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE OWNERSHIP OF THE ECONOMIC OPERATOR,

- and other supporting documents, to the extent/as specified in the individual points of the tender documentation below.

The annexes must be completed and attached separately for each of the participating subcontractors in the application.

If a candidate is participating with subcontractors, they must include a separate ESPD form for each subcontractor in the application, in addition to their own.

If the candidate is not submitting a tender with any subcontractors, they are not required to comply with the provisions or to complete/attach the annexes relating to subcontractors.

    - Use of the capacities of other entities

A candidate may use the capacities of other entities for the performance of the public contract or within the scope of the application, as provided for in Article 81 of ZJN-3.

The entity or entities whose capacities the candidate intends to use must meet the required conditions for participation, there must be no grounds for their exclusion, and they must also meet all other conditions and requirements set out in the tender documentation and ZJN-3 relating to the entities whose capacities the candidate intends to use.

We speak of the use of the capacities of other entities when the other entity is not directly involved in the actual performance of the contract, but merely, for example, lends the candidate certain equipment, technical resources, machinery, etc. If the other entity, with the capacities at its disposal and to which the candidate refers, directly performs part of the subject matter of the public contract itself, then we are referring to an entity that meets the definition of a subcontractor, therefore the candidate should nominate it as a subcontractor(s) and not as an entity or entities whose capacity the candidate utilises in the application.

Evidence or required documentation for the entity or entities whose capacity the candidate utilises:

- completed, signed and stamped (if a stamp is used) Annex 2A INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITY THE CANDIDATE IS USING,

- completed, signed and stamped (if a stamp is used) Annex 5 ESPD FORM by the entity/entities,

- completed, signed and stamped (if a stamp is used) Annex 6 DECLARATION ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE OWNERSHIP OF THE ECONOMIC OPERATOR,

- and other supporting documents, to the extent/as specified in the individual points of the tender documentation below.

The tenderer to whom the public contract is awarded shall be fully liable to the contracting authority for the performance of the contract awarded, regardless of the number of entities whose capacity the tenderer intends to use in the tender or in the performance of the subject matter of the public contract.

The tenderer must submit the completed and signed required forms or documentation from the tender documentation for all the entities whose capacities it intends to use, as well as a separate ESPD form for each entity.

If the tenderer does not intend to use the capacities of other entities for the performance of the public contract, they are not required to comply with the provisions or to complete/attach the annexes relating to the entity or entities whose capacity the tenderer is using in the tender.

    - Performance of specialised professional works

During the contract implementation phase for the subject of the public contract, the contracting authority will require all contractors for individual work packages that require specialist knowledge (construction, electrical installations, mechanical installations, I&C, assembly, etc.), to demonstrate their technical, personnel and professional competence to carry out such works. These areas, as well as the conditions and requirements, will be defined in more detail in the second phase of the procedure.

Contractors for individual work packages in accordance with this point will have to be nominated as subcontractors during the contract implementation phase. Subcontractors nominated at a later stage will be required to meet all the conditions and requirements in the tender documentation relating to subcontractors, as well as the conditions and requirements to be defined in the tender documentation for the second phase of the procedure. The successful tenderer must submit completed and signed nomination documentation for them, in accordance with the requirements of the tender documentation.

  - Confidentiality of data and right to access

The contracting authority may not disclose information submitted to it by a candidate and designated as a trade secret, as provided for by the law governing commercial companies, unless this or another law provides otherwise. However, the contracting authority must ensure the protection of data which, in accordance with the provisions of the law governing the protection of personal data and the protection of classified information, is considered to be personal or classified data. The contracting authority shall ensure the publicity and confidentiality of data in accordance with Article 35 of ZJN-3.

The contracting authority shall allow access in accordance with Article 35 of ZJN-3. Candidates must submit their request for access to the contracting authority in good time in writing to the following address: JAVNI HOLDING Ljubljana, d.o.o., Verovškova ulica 70, 1000 Ljubljana, or by email to: sjn@jhl.si.

  - Warranty for defects

The successful tenderer with whom the contracting authority will conclude a contract shall guarantee the rectification of all types of defects in the subject matter of the public contract, in accordance with the provisions of the contract and the Slovenian Code of Obligations.

  - Variant/optional application/tender

The contracting authority does not permit the submission of variant or optional applications and/or tenders. The contracting authority will reject such an application/tender as inadmissible.

  - ESPD and general provisions regarding supporting documents

Applies to all economic operators:

The ESPD (European Single Procurement Document; hereinafter: ESPD) constitutes a formal declaration by the economic operator that there are no grounds for exclusion and that it meets the conditions for participation, whilst also providing the relevant information required by the contracting authority. Furthermore, the ESPD specifies the public authority or third party responsible for issuing the supporting documents and includes a formal declaration that the candidate will be able to provide these documents upon request and without delay.

By submitting the ESPD form, economic operators are deemed to declare or confirm that they meet all the conditions and requirements of the contracting authority specified in the tender documentation (regardless of whether the contracting authority has marked and entered all the conditions required in the tender documentation on the ESPD form), and that, upon (possible) request (call) by the contracting authority, they will submit evidence proving compliance with these conditions and requirements of the contracting authority required of them. Therefore, the provisions regarding the ESPD apply to all tender documentation (all chapters) and all its annexes.

By submitting the ESPD form, the economic operator is deemed to declare that it meets the relevant condition. The contracting authority will verify actual compliance with the contracting authority’s conditions and requirements in accordance with the supporting documents or in the manner set out in the tender documentation and its annexes, and in accordance with ZJN-3.

The economic operator must complete the ESPD carefully and provide true information therein; otherwise, it shall be deemed to have made a false declaration, which constitutes an offence under point 5 of the first paragraph or point 1 of the second paragraph of Article 112 of ZJN-3, punishable by a fine and exclusion from public procurement procedures for a period of three or five years.

Candidate:

The candidate must enclose a completed ESPD form with their application, which is attached to this tender documentation.

Joint application (with partner(s)), application with subcontractors and/or entities whose capacities the candidate utilises:

If the candidate is participating in a joint application (with partner(s)), they must submit a separate ESPD form for each of the partners involved in the joint application, in addition to their own. The same applies if the candidate is working with subcontractors or if the candidate refers to other economic operators when demonstrating its capacity (a separate ESPD form must be submitted for the candidate itself, as well as separate ESPD forms for each subcontractor and for the entities whose capacities the candidate utilises in the application).

    - Instructions for the ESPD form

The candidate (and other entities involved in the application) should first save the contracting authority’s ESPD form to their computer (or other electronic medium); this form is available (in electronic form in .xml format) at the location where the tender documentation is published.

The candidate then goes to the (free) website https://ejn.gov.si/espd/ (note: the ‘EN’ option for English can be selected in the top right-hand corner) and begins filling in the ESPD form by indicating that they are a tenderer and selecting the option: ‘Import ESPD’. The candidate then selects the company’s registered office (country), clicks ‘Upload’ and locates the ESPD (.xml file) on their computer (or other electronic medium), which was prepared by the contracting authority for the purposes of this public contract and which the candidate has previously saved to their computer (or other electronic medium). The candidate then begins to complete the ESPD form and attaches it to the application.

The contracting authority may, at any time during the procedure, request candidates to submit all or part of the supporting documents relating to the information provided in the declaration (ESPD).

An independent/lead candidate submitting an application via the e-JN system uploads their ESPD to the ‘Documents’ section, under ‘ESPD – tenderer’, whilst the ESPDs of other participants are uploaded to the ‘Participants’ section, under ‘ESPD – other participants’.

An independent/lead candidate submitting a tender via the e-JN system shall upload an electronically signed ESPD in XML format or an unsigned ESPD in XML format. In the latter case, in accordance with the General Terms and Conditions of Use of the e-JN system, this is deemed to be a legally binding document with the same validity as a signed one. For other participants, the independent/lead candidate shall attach a signed ESPD in PDF format, or an electronically signed XML file, to the ‘Participants’ section, under ‘ESPD – other participants’.

Prior to issuing the decision on the award of the public contract, the contracting authority may request the economic operator to whom it has decided to award the public contract to submit the most recent evidence demonstrating compliance with all the conditions set out in the tender documentation relating to the award of the public contract.

The contracting authority reserves the right to ask candidates to supplement or clarify the evidence submitted.

To assist with the completion of the ESPD form, the contracting authority provides here guidance on completing the ESPD in Part II, Sections A, C and D:

Part II relates to information concerning the economic operator and can be divided into four sections:

- Section A contains information about the economic operator and the method of submitting the application (independently or jointly with other economic operators and whether it concerns a reserved public contract in accordance with Article 31 of ZJN-3).

- Section B contains details of the economic operator’s representatives, i.e. persons for whom there must be no grounds for exclusion under the first paragraph of Article 75 of ZJN-3.

- Section C is intended for providing information on the possible use of the capacities of other entities.

- Section D is intended for providing information on the possible subcontracting of part of the public contract.

Part II, Section A: Information on the economic operator:

The economic operator shall provide its basic business details. The information entered in this section of the ESPD form (i.e. points (a) and (b) of Section A of Part II of the ESPD form) is intended to identify entities that are affiliated with the economic operator in the context of the public contract, rather than being subordinate to it; in other words, it is intended to identify partners rather than subcontractors. The candidate is therefore required to provide information in this section only on the lead partner or partners, and not on subcontractors.

If the candidate is not submitting a joint (partnership) application, they must answer ‘NO’ to the question ‘Is the economic operator participating in the public procurement procedure together with other entities?’, even if the economic operator is acting with subcontractors in the application. An answer of “NO” in this section does not mean that the selected economic operator is not acting with subcontractors.

If a candidate submits a joint (partnership) application, each partner must answer “YES” to the question “Is the economic operator participating in the public procurement procedure together with other entities?” and provide details of the other partners in the joint application.

Each of the candidates participating in a group submitting a joint application must complete an ESPD. The joint application must be accompanied by (at least) as many completed ESPDs as there are partners submitting the application jointly.

Part II, Section B: Information on the economic operator’s representatives:

The economic operator shall provide details of its legal representatives (authority conferred by law or a company act) or persons who are members of its administrative, management or supervisory body or who are authorised to represent it or to take decisions or exercise control within it, including details of the unique personal identification number (EMŠO). The latter is required to verify the grounds for exclusion under the first paragraph of Article 75 of ZJN-3 in the Slovenian official register.

Part II, Section C: Information on the use of the capacities of other entities and Section D: Information on subcontractors whose capacities the economic operator does not use:

Part II, Section C and Part II, Section D are intended for a declaration of various facts.

If the economic operator is acting with a subcontractor or subcontractors whose capacities it relies on to meet the conditions for participation (e.g. in relation to the required references), in Part II, Section C, tick ‘YES’ and submit a separate ESPD form for each relevant subcontractor. Otherwise, tick ‘NO’.

If the economic operator is acting with a subcontractor or subcontractors whose capacity it does not rely on to meet the conditions for participation (i.e. those subcontractors not covered by Section C), in Part II, Section D, tick ‘YES’ and submit a separate ESPD form for each relevant subcontractor.

Where the economic operator completes the ESPD as:

- an economic operator whose capacities are relied upon by the candidate in Section C of Part II of its ESPD, or

- an economic operator nominated by the candidate as a subcontractor in Section D of Part II of its ESPD,

it shall complete Sections A and B of Part II, as well as Part III and Part V. Part IV shall be completed only if necessary in view of the manner in which the candidate refers to its capacities or if expressly required by the contracting authority in accordance with the fourth paragraph of Article 94 of ZJN-3.

Instructions for the use of the ESPD for candidates are available at the following link: Instructions and forms.

    - General information regarding supporting documents

The candidate must meet all the conditions and requirements set out in the tender documentation and its annexes, and in ZJN-3.

Where a candidate is participating in a joint application, the conditions and requirements set out in the tender documentation and its annexes must also be met by each of the partners in the joint application, in the manner and to the extent specified in the tender documentation and its annexes.

In the case of a tender submitted with subcontractors and/or entities whose capacities the tenderer utilises, the conditions and requirements set out in the tender documentation and its annexes must also be met by each of the subcontractors listed by the tenderer in the tender, as well as by each entity whose capacities the tenderer utilises, in the manner and to the extent specified in the tender documentation and its annexes.

The candidate shall demonstrate compliance with the conditions and requirements in the tender documentation:

- by means of the ESPD form as preliminary evidence

In the case of a joint/partner application, and/or in the case of an application with subcontractors and/or in the case of an application with entities whose capacity the candidate utilises, the ESPD form must be attached by each partner in the application, and by each subcontractor and entity whose capacity the candidate utilises,

- with Annex 2 INFORMATION ON THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION or with Annex 2A INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITY THE CANDIDATE UTILISES as general evidence of compliance with the conditions and requirements (in the case of an application with subcontractors and/or entities in the case of an application with entities whose capacity the candidate utilises), even if not explicitly stated in a specific point as evidence/means of proof, by which the (individual) candidate (or partner in the case of a joint/partnership application, and/or subcontractor in the case of an application with subcontractors, and/or entity in the case of an application with entities whose capacity the candidate utilises) declares or confirms that they meet all the conditions and requirements of the contracting authority specified in the tender documentation and its annexes,

- and with other (additional/specific) evidence, to the extent/as required by the individual points/sections in the remainder of the tender documentation and its (separate) annexes.

The contracting authority is entitled to make enquiries regarding the fulfilment of the conditions and requirements prior to making a decision on the public contract, therefore, the contracting authority reserves the right to request that a candidate, upon the contracting authority’s request, submit additional evidence of compliance with the conditions and requirements set out in the tender documentation and its annexes within the specified time limit. If the statements regarding compliance with the conditions and requirements do not reflect the true state of affairs, the contracting authority will not take them into account.

  - General Terms and Conditions of Information and Cyber Security of the JAVNI HOLDING Ljubljana Group

The General Terms and Conditions for Information and Cyber Security of the JAVNI HOLDING Ljubljana Group (hereinafter: the Terms) are as follows:

- The proposed information solution must comply with the Information Security Act (Official Gazette of the Republic of Slovenia, No. 40/25, hereinafter: ZInfV-1) and designed in such a way as to enable the JAVNI HOLDING Ljubljana Group, comprising the parent company JAVNI HOLDING Ljubljana, d.o.o. and the affiliated companies JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., JAVNO PODJETJE VODOVOD KANALIZACIJA SNAGA d.o.o. and JAVNO PODJETJE LJUBLJANSKI POTNIŠKI PROMET, d.o.o., as well as the companies Javno podjetje Ljubljanska parkirišča in tržnice, d.o.o. and ŽALE Javno podjetje, d.o.o. (hereinafter: the JAVNI HOLDING Ljubljana Group or the contracting authority) shall ensure full control over the system, including its operation, maintenance, upgrades, and access to all data, configurations and documentation, whereby the operation of the system must not be dependent on external services provided by the selected tenderer, and all operational, historical and log data must be stored in the contracting authority’s local environment;

- all applications, customisations, upgrades, source code, configurations, integrations, documentation and other intellectual creations arising within the scope of the contract must become the exclusive property of the contracting authority, and the selected provider must ensure the transfer of material copyright or a licensing regime such that the contracting authority has the right to use, modify and further develop the solution without additional fees or restrictions;

- Remote access to the information system is granted to the selected tenderer solely for the purposes of administration, maintenance and fault rectification, and only subject to the prior approval of an authorised representative of the contracting authority; once the approved time period has expired, access shall be revoked;

- in the event of a malfunction or unavailability of remote access, all interventions shall be carried out exclusively through physical presence at the contracting authority’s premises;

- as a rule, all remote access to information systems shall be logged and recorded, capturing all activities and actions performed by the selected provider during the duration of access;

- recordings and logs of remote sessions shall be retained for the purposes of ensuring information security, tracking access, identifying any security incidents, and carrying out subsequent analyses and audits, in accordance with applicable legislation and the contracting authority’s internal regulations. Upon termination of the contract, the selected tenderer is obliged to delete all of the contracting authority’s data in its possession, except for those which it is required to retain under applicable regulations. The selected tenderer must provide the contracting authority with a written statement confirming the deletion within five (5) working days of the termination of the contract;

- The contracting authority requires the selected tenderer to provide details of the static IP address from which they will access the services prior to establishing remote access. Remote access is permitted exclusively from the selected provider’s secure IT environment and is technically restricted to pre-approved IP addresses; access from other networks or locations is not permitted;

- remote access is strictly personal to each authorised user of the selected provider and is non-transferable; any lending, sharing or use of access data by unauthorised persons of the selected provider constitutes a serious breach of the current OVERARCHING INFORMATION SECURITY POLICY OF JAVNI HOLDING LJUBLJANA and applicable legislation;

- the contracting authority has the right, at any time and without further explanation, to temporarily or permanently disable remote access where there is a suspicion of misuse, a security incident, non-compliance with security requirements or a threat to the information system, whereby such a restriction does not entitle the selected tenderer to any claims for damages or other claims;

- the selected tenderer is obliged, upon request and without additional payment, to enable the contracting authority to export all data in a reasonable, technically appropriate and commonly used format that allows for the further use of the data in other information systems;

- all actions of the selected tenderer under these Terms and Conditions and all solutions must comply with the applicable Slovenian legislation and European Union legislation (EU) in the field of information security, as well as the recommendations and standards applicable in the EU and the Republic of Slovenia regarding information and cyber security, and the currently applicable OVERARCHING INFORMATION SECURITY POLICY OF JAVNI HOLDING LJUBLJANA;

- the selected tenderer shall be fully responsible to the contracting authority for ensuring that all economic operators with whom it carries out the subject of the contract comply with these conditions.

- SUBJECT OF THE PUBLIC PROCUREMENT AND OTHER TERMS AND REQUIREMENTS

  - General description of the subject matter of the public contract

The subject matter of the public contract comprises:

- Engineering, management of all works, review, supervision and design of the entire project (detailed design, implementation design, construction documentation and all preparatory and implementation documentation).

- Preparation of all technical, safety and regulatory documentation required for the implementation and legalisation of the project.

- Preparation of the construction site and storage areas.

- Dismantling and removal of the existing boiler equipment in Unit 1.

- Dismantling and removal of the existing electrical equipment of Unit 1.

- Dismantling and removal of the existing turbine equipment of Unit 1.

- Dismantling and removal of steam pipes, pipelines, cable connections, pressure-reducing stations and other auxiliary equipment.

- Complete dismantling and removal of the existing boiler equipment for Boiler 2.

- Complete dismantling and removal of existing electrical equipment for Boiler 2.

- Supply and installation of all new biomass boiler equipment (thermal capacity 90 MWt ± 2 MWt) with feedwater pumps, bag filter and ash removal system), turbine equipment (back-pressure steam turbine) with generator, district heating boilers (DH1 and DH2) and associated condensate and circulation pumps and other associated systems and subsystems of the turbine plant, including (but not limited to) the new unit transformer, auxiliary transformers and auxiliary transformers, the new 110 kV connection of the new unit transformer to the existing 110 kV GIS installation, and the refurbishment of the existing main plant building (MPH) power house.

- Supply and installation of piping connections and equipment such as high-pressure, medium-pressure and start-up or bypass pressure-reducing stations, as well as piping connections between the old and new systems equipped with automatic drainage. Supply and installation of the cooling system, including a new cooling water pump from the Ljubljanica River.

- Supply and installation of a new return condensate regeneration heater and all other safety and control equipment for the smooth operation of the new biomass unit.

- Supply and installation of exhaust piping, valves, and silencers for steam blowdown, as well as cleaning, flushing of piping and equipment (where required), and the storage, draining, and removal of waste-water and other liquids.

- Initial filling of hydraulic and lubrication systems and chemical reagents.

- Preparation of existing foundations and the turbine platform for the installation of a new back-pressure steam turbine with a generator and district heating boilers.

- Demolition and construction works relating to the preparation of foundations for the installation of new equipment, and all necessary demolition and construction works for the installation of newly supplied equipment.

- Construction of a facility for the reception and storage of biomass, including an automatic system for sampling and preparing wood chip samples, and the upgrading of the existing fuel transport system.

- Connection of facilities and equipment to the existing technological, utility and transport infrastructure.

- Implementation of system control and management, and integration into the existing TE-TOL management, protection, monitoring and measurement system.

- Supply of all materials and components required for the project to the construction site.

- Construction, installation and coordination of all civil, mechanical, electrical and I&C works.

- Monitoring and monthly reporting on construction progress, including the creation of a 3D model.

- Carrying out supervision, testing, cold and hot commissioning, and functional and warranty tests.

- Handover of the facility for trial operation and final commissioning of the power plant.

- Training of the contracting authority’s personnel and support during the trial operation period.

- Preparation and submission of all necessary documentation (insofar as not covered by the above points), as well as cooperation with and support for the contracting authority in the procedures for the successful completion of the technical inspection under the administrative procedure, the obtaining of a decision authorising trial operation, an operating licence, permits for connection to the system operator’s network (EON, ION, FON), as well as any other permits required to establish the conditions for the operation of the newly supplied equipment.

- Preparation and submission of documentation, and cooperation in the performance of technical or financial inspections of the works/services carried out (including all subcontractors) by the competent authorities in connection with the co-financing of the project.

Under the public contract, the contracting authority requires the supply and installation of all new high-pressure biomass boiler equipment for wood chips with an input thermal capacity of 90 MWt ± 2 MWt (100% MCR), new back-pressure steam turbines with an electrical capacity of 20 MWe ± 2 MWe and a total plant thermal output of 55 MWt ± 5 MWt. The annual net system efficiency (energy conversion efficiency) must comply with BAT-AEPL as set out in the BAT conclusions for LCP (2017) and be at least 80%. The system must ensure normal and reliable operation of the boiler and back-pressure steam turbine within a load range of 50% to 110% MCR, whereby the design of the back-pressure steam turbine must be adapted to normal and rapid changes in boiler load.

The subject of the public contract is also evident from the attached ‘Conceptual design: PROJECT FOR THE PRODUCTION OF HEAT AND ELECTRICITY FROM RENEWABLE SOURCES – BIOMASS, No. I-06-1947-SP-1’ (hereinafter also referred to as: the conceptual design).

The conceptual design is attached solely as an informative document to enable economic operators to gain a better understanding of the subject matter of the public contract. The conceptual design does not constitute a tender requirement by the contracting authority for the implementation of the technical solution described therein and does not restrict candidates in their choice of technology.

  - Building permit

The contracting authority has obtained building permit no. 35105-63/2024-2560-16 dated 17 January 2025 for the execution of the subject of the public contract, namely the reconstruction of steam boiler 1 (N1) in block 1 of the main power plant (GPO), the construction of a new facility for the reception, storage and transport of wood biomass, and the construction of a new transfer station, as set out in Annex B to this tender documentation. As the subject of the public contract is a facility for which, in accordance with regulations, a preliminary procedure or environmental impact assessment may be required in the event of changes to the building permit, all risks associated with any technical solution that would necessitate changes to the issued building permit shall be borne by the candidate.

- CONDITIONS FOR DETERMINING SUITABILITY

  - GENERAL

To be assessed as competent, the conditions and requirements set out in the provisions of ZJN-3 and the tender documentation in this chapter must be met.

If the candidate or their application does not meet all the requirements and conditions set out in this chapter, in the remaining parts of the tender documentation and all annexes thereto, as well as in ZJN-3, the contracting authority shall exclude such an application from further evaluation or from the public procurement procedure.

The candidate shall demonstrate compliance with the conditions and requirements in Chapter 3:

- by means of the ESPD form as preliminary evidence

In the case of a joint/partnership application, and/or in the case of an application with subcontractors and/or an application with entities whose capacity the candidate utilises, the ESPD form must be submitted by each partner in the application, and by each subcontractor and entity whose capacity the candidate utilises.

- using Annex 2 – INFORMATION ON THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION or Annex 2A – INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES THE CANDIDATE UTILISES as general evidence of compliance with the conditions and requirements (in the case of an application with subcontractors and/or entities in the case of an application with entities whose capacities the candidate utilises), even if not explicitly stated in a specific point as evidence/means of proof, by which the (individual) candidate (or partner in the case of a joint/partnership application, and/or subcontractor in the case of an application with subcontractors, and/or entity in the case of an application with entities whose capacity the candidate utilises) declares or confirms that they meet all the conditions and requirements of the contracting authority specified in the tender documentation and its annexes,

- and with other (additional/specific) evidence, to the extent/as required by the individual points in this chapter.

The contracting authority is entitled to make enquiries regarding the fulfilment of conditions and requirements prior to making a decision; therefore, the contracting authority reserves the right to request that the candidate, upon the contracting authority’s request, submit additional evidence/clarifications regarding the fulfilment of the conditions in Chapter 3 within the specified time limit. If the statements regarding the fulfilment of the conditions and requirements do not reflect the true state of affairs, the contracting authority will not take them into account.

  - GROUNDS FOR EXCLUSION

The contracting authority may exclude an economic operator from the public procurement procedure at any stage of the procedure if it transpires that, prior to or during the public procurement procedure, that operator, in view of acts committed or omitted, is in one of the situations referred to in the first, second or fourth paragraph of Article 75 of ZJN-3. The contracting authority may also exclude an economic operator at any stage of the procedure if it transpires that, prior to or during the public procurement procedure, that operator, in view of acts performed or omitted, is in one of the situations referred to in the sixth paragraph of Article 75 of ZJN-3.

The contracting authority will verify compliance with the conditions set out in the first, second and fourth paragraphs of Article 75 of ZJN-3 via the e-Dosje information system, which is intended for the electronic verification of candidates (partners), subcontractors and other economic operators on whose capacity the candidate relies, in the (relevant) official records of the Republic of Slovenia.

Note for foreign economic operators:

An economic operator with its registered office outside the Republic of Slovenia will have to submit the certificates/evidence from its (national) competent authority itself. To speed up the review of applications, it is desirable that foreign economic operators submit the certificates/evidence required below in their application.

- Personal Identification Number (EMŠO):

For the purposes of verification in the e-Dosje information system, economic (and all other participating) operators must state the EMŠO in the application for ALL persons who are members of the economic operator’s administrative, management or supervisory body, or who have powers of representation, decision-making or control within it:

- in the ESPD form under ‘Part II: Information relating to the economic operator, B: Information on the economic operator’s representatives’ (in the line: ‘Where applicable, provide details of the representation (its form, scope, purpose, personal identification number, etc.)’ or

- in Annex 2/Annex 2A or on a separate form.

| Grounds for exclusion: |  |
| --- | --- |
| A. | Grounds relating to criminal convictions (first paragraph of Article 75 of ZJN-3): An economic operator or a person who is a member of the administrative, management or supervisory body of that economic operator, or who has powers of representation, decision-making or control within it, has been convicted by a final judgment for criminal offences under the Criminal Code (Official Gazette of the Republic of Slovenia, No. 50/12 – official consolidated text, 6/16 – corr., 54/15, 38/16, 27/17, 23/20, 91/20, 95/21, 186/21 and 105/22 – ZZNŠPP; hereinafter: KZ-1) or for comparable criminal offences handed down by foreign courts: - terrorism (Article 108 of the KZ-1), - financing of terrorism (Article 109 of the KZ-1), - incitement to and public glorification of terrorist acts (Article 110 of the KZ-1), - recruitment and training for terrorism (Article 111 of the KZ-1), - enslaving (Article 112 of the Criminal Code), - trafficking in human beings (Section 113 of the Criminal Code), - accepting bribes in elections (Article 157 of the Criminal Code), - violation of fundamental workers’ rights (Article 196 of the Criminal Code), - fraud (Article 211 of the Criminal Code), - unlawful restriction of competition (Article 225 of the Criminal Code), - causing bankruptcy through fraud or dishonest business practices (Article 226 of the Criminal Code), - causing harm to creditors (Article 227 of the Criminal Code), - commercial fraud (Article 228 of the Criminal Code), - fraud to the detriment of the European Union (Article 229 of the Criminal Code), - deception in obtaining and using a loan or benefit (Article 230 of the Criminal Code), - deception in securities trading (Article 231 of the Criminal Code), - deception of customers (Article 232 of the Criminal Code), - unauthorised use of another person’s trademark or design (Article 233 of the Criminal Code), - unauthorised use of another person’s invention or topography (Article 234 of the Criminal Code), - forgery or destruction of business documents (Article 235 of the Criminal Code), - disclosure and unauthorised acquisition of trade secrets (Article 236 of the Criminal Code), - misuse of an information system (Article 237 of the Criminal Code), - misuse of inside information (Article 238 of the Criminal Code), - market abuse of financial instruments (Article 239 of the Criminal Code), - abuse of position or trust in economic activity (Article 240 of the Criminal Code), - unlawful acceptance of gifts (Article 241 of the Criminal Code), - unlawful giving of gifts (Article 242 of the Criminal Code), - counterfeiting of currency (Article 243 of the Criminal Code), - forgery and use of forged securities or negotiable instruments (Article 244 of the Criminal Code), - money laundering (Article 245 of the Criminal Code), - misuse of non-cash means of payment (Article 246 of the Criminal Code), - use of counterfeit non-cash means of payment (Article 247 of the Criminal Code), - manufacture, acquisition and disposal of counterfeiting equipment (Article 248 of the Criminal Code), - tax evasion (Article 249 of the Criminal Code), - smuggling (Article 250 of the Criminal Code), - abuse of official position or official powers (Article 257 of the Criminal Code), - misappropriation of public funds (Article 257a of the Criminal Code), - disclosure of confidential information (Article 260 of the Criminal Code), - accepting a bribe (Article 261 of the Criminal Code), - offering a bribe (Article 262 of the Criminal Code), - accepting benefits for unlawful mediation (Article 263 of the Criminal Code), - giving gifts for unlawful mediation (Article 264 of the Criminal Code), - criminal association (Article 294 of the Criminal Code). |
|  | ESPD, Part III: Grounds for exclusion, A: Grounds related to criminal convictions Article 57(1) of Directive 2014/24/EU (in conjunction with Article 80 of Directive 2014/25/EU) sets out the following grounds for exclusion: - Participation in a criminal organisation: An economic operator or any person who is a member of its administrative, management or supervisory body or is authorised to represent, decision-making or supervision within that entity, has been convicted by a final judgment for participation in a criminal organisation, provided that no more than five years have elapsed since the conviction or, in their case, the period of exclusion specified directly in the judgment is still in force. As defined in Article 2 of Council Framework Decision 2008/841/JHA of 24 October 2008 on the fight against organised crime (OJ L 300, 11.11.2008, p. 42). - Corruption: A final conviction for corruption has been handed down against an economic operator or any person who is a member of its administrative, management or supervisory body or who is authorised to represent, decision-making or supervision within that entity, has been convicted of corruption by a final judgment, provided that no more than five years have elapsed since the conviction or, in their case, the period of disqualification specified directly in the judgment is still in force. As defined in Article 3 of the Convention on the fight against corruption involving officials of the European Communities or officials of Member States of the European Union, OJ C 195, 25 June 1997, p. 1, and Article 2(1) of Council Framework Decision 2003/568/JHA of 22 July 2003 on combating corruption in the private sector (OJ L 192, 31 July 2003, p. 54). This ground for exclusion also covers corruption as defined in the national law of the contracting authority or the economic operator. - Fraud: An economic operator or any person who is a member of its administrative, management or supervisory body or is authorised to represent, decision-making or supervision within that entity, has been the subject of a final conviction for fraud, provided that no more than five years have elapsed since the conviction or, in their case, the period of exclusion specified directly in the conviction is still in force. Within the meaning of Article 1 of the Convention on the Protection of the European Communities’ Financial Interests (OJ C 316, 27.11.1995, p. 48). - Terrorist offences or offences linked to terrorist activities: An economic operator or any person who is a member of its administrative, management or supervisory body or is authorised to represent, decision-making or supervision within that entity, has been convicted of terrorist offences or offences linked to terrorist activities, provided that no more than five years have elapsed since the conviction or that the period of disqualification specified directly in the conviction is still in force in their case. As defined in Articles 1 and 3 of the Council Framework Decision of 13 June 2002 on combating terrorism (OJ L 164, 22.6.2002, p. 3). This ground for exclusion also covers incitement to commit, aiding or abetting, or attempting to commit a criminal offence as referred to in Article 4 of that Framework Decision. - Money laundering or terrorist financing: A final conviction for money laundering or terrorist financing has been handed down against the economic operator or any person who is a member of its administrative, management or supervisory body or is authorised to represent, decision-making or supervision within that entity, has been convicted of money laundering or terrorist financing, provided that no more than five years have elapsed since the conviction or that the period of disqualification specified directly in the conviction is still in force in their case. As defined in Article 1 of Directive 2005/60/EC of the European Parliament and of the Council of 26 October 2005 on the prevention of the use of the financial system for the purpose of money laundering and terrorist financing (OJ L 309, 25.11.2005, p. 15). - Child labour and other forms of human trafficking: Where a final conviction has been handed down against an economic operator or any person who is a member of its administrative, management or supervisory body or is authorised to represent, decision-making or supervision within that entity, has been convicted of child labour or other forms of human trafficking, provided that no more than five years have elapsed since the conviction or, in her case, the period of disqualification specified directly in the conviction is still in force. As defined in Article 2 of Directive 2011/36/EU of the European Parliament and of the Council of 5 April 2011 on preventing and combating trafficking in human beings and protecting its victims, and replacing Council Framework Decision 2002/629/JHA (OJ L 101, 15.4.2011, p. 1). |
| Corrective measures: | An economic operator who is in one of the situations referred to under grounds A may, no later than the deadline for the submission of tenders, provide the contracting authority with evidence that it has taken sufficient measures to demonstrate its reliability despite the existence of grounds for exclusion. The following shall be considered sufficient measures: - payment or a commitment to pay compensation for all damage caused by the criminal offence or infringement, - active cooperation with the investigating authorities to fully clarify the facts and circumstances; and - the adoption of specific technical, organisational and personnel measures appropriate to prevent further criminal offences or infringements. When assessing the measures taken by the economic operator, the contracting authority shall take into account the seriousness and specific circumstances of the criminal offence or infringement. If the contracting authority considers that the evidence provided by the economic operator is sufficient, it shall not exclude the economic operator from the public procurement procedure, notwithstanding the existence of the grounds under point A. If the contracting authority considers that the measures are insufficient, it shall provide the economic operator with a statement of reasons for such a decision. An economic operator who has been excluded from participation in public procurement procedures or concession award procedures on the basis of a final judgment or decision on an administrative offence having effect in the Republic of Slovenia shall not be entitled to make use of the possibility of corrective measures during the period of exclusion. Where a final judgment for a criminal offence under point A does not specify the duration of exclusion from public procurement procedures and the contracting authority assesses that the remedial measures taken by the economic operator are insufficient, the contracting authority shall exclude the economic operator from the public procurement procedure if five years have not yet elapsed from the date of the final judgment for the criminal offence in question. |
| ESPD and supporting documents in the application: | A completed ESPD form (in ‘Part III: Grounds for exclusion, Section A: Grounds related to criminal convictions’). If the economic operator’s answer to any of the grounds is ‘YES’, the economic operator must enter the information required by the ESPD in the relevant fields. In the event that the economic operator invokes a remedial mechanism, by answering ‘Yes’ to the question ‘Have you taken measures to demonstrate your reliability (“self-cleaning”)?’ in the field ‘Please describe them*’, the economic operator must list the infringements and the measures by which it can demonstrate its reliability despite the existence of grounds for exclusion. |
|  | When listing the representatives of the economic operator in the ESPD (in ‘Part II: Information relating to the economic operator, B: Information on the representatives of the economic operator’), it is mandatory to state the personal identification numbers of all representatives, in order to verify compliance with the condition regarding criminal records. In this regard, we would like to emphasise that it is necessary to list all persons who are members of the economic operator’s administrative, management or supervisory body, or who have powers of representation, decision-making or control within it. |
|  | To facilitate a faster review of applications, it is recommended that economic operators also submit the following with their application: - An extract from the relevant register, such as the court register; if no such register exists, an equivalent document issued by the competent judicial or administrative authority in the Republic of Slovenia, another Member State, or the country of origin or the country in which the economic operator is established, showing that there are no grounds for exclusion (for economic operators and for all persons who are members of the administrative, management or supervisory body of any of the economic operators in the application or who have powers of representation, decision-making or control therein), which is not older than 4 months from the deadline for submission of applications. |
|  | The grounds under A apply to any economic operator participating in the tender or involved in the performance of the contract (an individual candidate, a member/partner of a group of candidates, a subcontractor and an entity whose capacities are used by the candidate). For information that cannot be verified or that the contracting authority is unable to verify in the official records of state or local authorities, the contracting authority reserves the right to request additional information or (material) evidence. The economic operator must submit the following evidence to the contracting authority within the time limit set by the contracting authority, in respect of the economic operator and all persons who are members of the economic operator’s administrative, management or supervisory body, or who are authorised to represent it or to take decisions or exercise control within it: - an extract from the relevant register, such as the criminal record, which must not be older than 4 months from the deadline for submission of applications, or must be obtained no later than 90 days from the deadline for submission of applications; if such a register does not exist, an equivalent document issued by a competent judicial or administrative authority in the Republic of Slovenia, another Member State or the country of origin or the country in which the economic operator is established, and which shows that there are no grounds for exclusion. Where the competent authorities of the country do not issue such certificates or where these do not cover all cases, the economic operator shall submit a sworn statement. If this is not provided for in the country in which the economic operator is established, the economic operator shall submit a declaration by a specific person made before a competent judicial or administrative authority, a notary or a competent professional or trade body in that person’s country of origin or in the country in which the economic operator is established. |
| B. | Reasons relating to the payment of taxes or social security contributions (second paragraph of Article 75 of ZJN-3): The economic operator fails to fulfil mandatory payments and other non-tax financial obligations in accordance with the law governing financial administration, which are collected by the tax authority in accordance with the regulations of the country in which it is established or the regulations of the contracting authority’s country. An economic operator shall also be deemed not to have fulfilled the obligations referred to in the previous sentence if it has not submitted all tax deduction statements for income from employment for the period of the last five years up to the deadline for the submission of the application or tender. The economic operator shall not be excluded if, by the deadline for the submission of applications or tenders, the economic operator settles any outstanding liabilities amounting to €50 or more and submits all tax deduction statements for income from employment for the period of the last five years up to the deadline for the submission of applications or tenders. |
|  | ESPD, Part III: Grounds for exclusion, B: Grounds relating to the payment of taxes or social security contributions Article 57(2) of Directive 2014/24/EU (in conjunction with Article 80 of Directive 2014/25/EU) sets out the following grounds for exclusion: - Payment of taxes: The economic operator has failed to fulfil its obligations to pay taxes in the country in which it is established and in the Member State of the contracting authority or contracting entity, if this is not the same as the country of establishment. - Payment of social security contributions: The economic operator has failed to fulfil its obligations regarding the payment of social security contributions in the country in which it is established and in the Member State of the contracting authority or contracting entity, if this is not the same as the country of establishment. |
| ESPD and supporting documents in the application: | Completed ESPD form (in ‘Part III: Grounds for exclusion, B: Grounds relating to the payment of taxes or social security contributions’). If the economic operator’s answer to any of the reasons is ‘YES’, the economic operator must enter the information required by the ESPD in the relevant fields and describe whether the economic operator has fulfilled its obligations by paying or entering into a binding agreement to pay any outstanding taxes or social security contributions, including any interest or penalties that may have been charged. |
|  | The grounds under B apply to any economic operator participating in the application or involved in the performance of the contract (an individual candidate, a member/partner of a group of candidates, a subcontractor and an entity whose capacities are used by the candidate). For information that cannot be verified or that the contracting authority is unable to verify in the official records of state or local authorities, the contracting authority reserves the right to request additional information or (material) evidence. The economic operator must submit the following evidence to the contracting authority within the time limit set by the contracting authority: - a certificate issued by the competent authority in the Republic of Slovenia, another Member State or a third country. In the event that the competent authorities of the country do not issue such evidence or if it does not cover all cases, the economic operator shall submit a sworn statement. If such a declaration is not provided for in the country in which the economic operator is established, the economic operator shall submit a declaration by a specific person, made before a competent judicial or administrative authority, a notary or a competent professional or trade body in that person’s country of origin or in the country in which the economic operator is established. |
| C. | Grounds relating to insolvency, conflict of interest and breach of professional rules (sixth paragraph of Article 75 of ZJN-3): - The economic operator has breached its obligations in the field of environmental, social and labour law as laid down in European Union law, regulations applicable in the Republic of Slovenia, collective agreements or regulations of international environmental, social and labour law. The list of international social and environmental conventions is set out in Annex X to Directive 2014/24/EU and Annex XIV to Directive 2014/25/EU. - Proceedings have been initiated against the economic operator for insolvency or compulsory winding-up under the law governing insolvency and compulsory winding-up proceedings, or for liquidation under the law governing companies, its assets or business are being managed by an administrator or a court, or its business activities have been temporarily suspended, or proceedings have been initiated against it under the laws of another country, or a situation with equivalent legal consequences has arisen. - The contracting authority may demonstrate by appropriate means that the economic operator has committed a serious breach of professional rules, thereby undermining its integrity. - The contracting authority may reasonably conclude that the economic operator has entered into an agreement with other economic operators the object or effect of which is to prevent, restrict or distort competition. The contracting authority’s conclusion referred to in the preceding sentence shall also be deemed justified where, on the basis of the contracting authority’s tender, the competition authority notifies the contracting authority within 15 days that it will initiate proceedings to establish an infringement. The competition authority may, taking into account the complexity of the case or for reasons attributable to the party against whom the complaint has been lodged, exceptionally extend this time limit by a maximum of 15 days, of which it must notify the contracting authority no later than the last day of the time limit. - The conflicts of interest referred to in the second paragraph of Article 91 of ZJN-3 cannot be effectively remedied by other, less severe measures. - Distortions of competition resulting from the prior involvement of economic operators in the preparation of the public procurement procedure in accordance with Article 65 of ZJN-3 cannot be effectively remedied by other, less severe measures. - In the case of an economic operator, previous public procurement contracts concluded with the contracting authority have revealed significant or persistent shortcomings in the fulfilment of key obligations, as a result of which the contracting authority terminated the previous contract prematurely or claimed damages, or other comparable sanctions were imposed. - The economic operator is guilty of providing seriously misleading explanations when providing information required to verify the existence of grounds for exclusion or the fulfilment of conditions for participation, or if it has failed to disclose such information or is unable to provide the evidence required in accordance with Article 79 of ZJN-3. - The economic operator has attempted to unduly influence the contracting authority’s decision-making or to obtain confidential information that could give it an undue advantage in the public procurement procedure, or has negligently submitted misleading information that could significantly influence the decision on exclusion, selection or the award of the public contract. |
|  | ESPD, Part III: Grounds for exclusion, C: Grounds relating to insolvency, conflicts of interest and breach of professional rules Article 57(4) of Directive 2014/24/EU (in conjunction with Article 80 of Directive 2014/25/EU) sets out the following grounds for exclusion: - Breach of obligations relating to environmental law: To the best of its knowledge, the economic operator has breached its obligations relating to environmental law. As specified for the purposes of this public contract in national legislation, in the relevant notice, in the procurement documents or in Article 18(2) of Directive 2014/24/EU - Breach of obligations under social law: To the best of the economic operator’s knowledge, it has breached its obligations under social law. As specified for the purposes of this public contract in national legislation, in the relevant notice, in the procurement documentation or in Article 18(2) of Directive 2014/24/EU. - Breach of obligations in the field of labour law: To the best of its knowledge, the economic operator has breached its obligations in the field of labour law. As specified for the purposes of this public contract in national legislation, in the relevant notice, in the procurement documentation or in Article 18(2) of Directive 2014/24/EU. - Bankruptcy: An economic operator in bankruptcy. - Insolvency: An economic operator subject to insolvency proceedings or winding-up proceedings. - Arrangement with creditors: The economic operator has an arrangement with creditors. - Situation similar to bankruptcy under national law: The economic operator is in a situation similar to bankruptcy arising from similar proceedings under national laws and regulations. - Assets managed by an insolvency administrator: The economic operator’s assets are managed by an insolvency administrator or a court. - Business activities are temporarily suspended: The economic operator’s business activities are temporarily suspended. - Serious breach of professional rules: The economic operator has committed a serious breach of professional rules. As specified for the purposes of this public contract in national legislation, in the relevant notice or in the tender documentation. - Agreements with other economic operators with the aim of distorting competition: The economic operator has entered into agreements with other economic operators with the aim of distorting competition. - Conflict of interest arising from its participation in the procurement procedure: The economic operator is aware of a conflict of interest arising from its participation in the procurement procedure. As specified for the purposes of this public procurement in national legislation, in the relevant notice or documentation relating to the public procurement procedure, or in Article 24 of Directive 2014/24/EU. - Direct or indirect involvement in the preparation of this procurement procedure: The economic operator or an undertaking affiliated with the economic operator has advised the contracting authority or contracting entity or has otherwise been involved in the preparation of the procurement procedure. - Early termination of a contract, compensation or other comparable sanctions: The economic operator has had a previous public procurement contract, a previous contract for the performance of a contract concluded with the contracting authority, or a previous concession contract, was terminated prematurely, or compensation or other comparable sanctions were imposed in relation to the aforementioned previous contract. - Misrepresentation, withholding of information, failure to provide the required documentation, and obtaining confidential information relating to this procedure: The economic operator found itself in one of the following situations: a) it was guilty of serious misrepresentation in the submission of information necessary to verify that there are no grounds for exclusion and that the conditions for participation are met, b) it withheld such information, c) failed to provide evidence without delay at the request of the contracting authority or contracting entity; and d) attempted to unduly influence the decision-making process of the contracting authority or contracting entity, to obtain confidential information which might give it an undue advantage in the public procurement procedure, or, through negligence, submitted misleading information that could have significantly influenced decisions on exclusion, selection or the award of the contract? |
| Exceptions: | The contracting authority may decide not to exclude from the public procurement procedure an economic operator in respect of whom a court has issued a final decision confirming a compulsory settlement. |
| Corrective measures: | An economic operator who is in one of the situations referred to under C may, no later than the deadline for the submission of tenders, provide the contracting authority with evidence that it has taken sufficient measures to demonstrate its reliability despite the existence of grounds for exclusion. The following shall be considered sufficient measures: - payment or a commitment to pay compensation for all damage caused by the criminal offence or infringement, - active cooperation with the investigating authorities to fully clarify the facts and circumstances; and - the adoption of specific technical, organisational and personnel measures appropriate to prevent further criminal offences or infringements. When assessing the measures taken by the economic operator, the contracting authority shall take into account the seriousness and specific circumstances of the criminal offence or infringement. If the contracting authority assesses that the evidence submitted by the economic operator is sufficient, it shall not exclude the economic operator from the public procurement procedure, notwithstanding the existence of grounds under point C. If the contracting authority assesses that the measures are insufficient, it shall provide the economic operator with a statement of reasons for such a decision. An economic operator who has been excluded from participation in public procurement procedures or concession award procedures on the basis of a final judgment or decision on an administrative offence having effect in the Republic of Slovenia shall not be entitled to make use of the possibility of corrective measures during the period of exclusion. Where a final judgment for a criminal offence under grounds C does not specify the duration of exclusion from public procurement procedures and the contracting authority assesses that the remedial measures taken by the economic operator are insufficient, the contracting authority shall exclude the economic operator from the public procurement procedure if three years have not yet elapsed from the date of the final judgment for the criminal offence in question. |
| ESPD and supporting documents in the application: | A completed ESPD form (in ‘Part III: Grounds for exclusion, Section C: Grounds relating to insolvency, conflicts of interest and breach of professional rules’). If the economic operator’s answer to any of the grounds is ‘YES’, the economic operator must enter the information required by the ESPD in the relevant fields. In the case of breaches in the field of environmental, social and labour law, and in the case of breaches under previous contracts with the contracting authority for which the economic operator is invoking a corrective mechanism, by answering ‘Yes’ to the question “Have you taken measures to demonstrate your reliability (‘self-cleaning’)?”, the economic operator must, in the field “Please describe them*”, list the breaches and the measures by which it can demonstrate its reliability despite the existence of grounds for exclusion. In the case of other infringements for which the economic operator invokes the corrective mechanism, they shall describe these in detail and state the reasons on which they base their claim that the contract under this public procurement will be performed without hindrance. |
|  | The grounds under C apply to every economic operator participating in the application or involved in the performance of the contract (an independent candidate, a member/partner of a group of candidates, a subcontractor and an entity whose capacities are used by the candidate). Evidence relating to point (b) of the sixth paragraph of Article 75 of ZJN-3: For statements that cannot be verified or that the contracting authority is unable to verify in the official records of state or local authorities, the contracting authority reserves the right to request additional information or (material) evidence. The economic operator must submit the following evidence to the contracting authority within the time limit set by the contracting authority: - a certificate issued by the competent authority in the Republic of Slovenia, another Member State or a third country. In the event that the competent authorities of the country do not issue such evidence or if it does not cover all cases, the economic operator shall submit a sworn statement. If such a declaration is not provided for in the country in which the economic operator is established, the economic operator shall submit a declaration by a specific person, made before a competent judicial or administrative authority, a notary or a competent professional or trade body in that person’s country of origin or in the country in which the economic operator is established. Evidence relating to other cases (excluding point (b)) of the sixth paragraph of Article 75 of ZJN-3: Annex 2 INFORMATION ON THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION; Annex 2A INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES THE CANDIDATE IS USING. |
| D. | National grounds for exclusion (fourth paragraph of Article 75 of ZJN-3): - On the date on which the deadline for the submission of tenders or applications expires, the economic operator is listed in the register of economic operators subject to the ancillary sanctions of exclusion from public procurement procedures. - In the three years prior to the deadline for the submission of tenders or applications, a competent authority of the Republic of Slovenia or another Member State or a third country has established at least two infringements concerning payment for work, working hours, rest periods, the performance of work under civil law contracts despite the existence of elements of an employment relationship, or in relation to undeclared work, for which it has been fined for an offence by one or more final decisions. |
|  | ESPD, Part III: Grounds for exclusion, D: National grounds for exclusion Exclusively national grounds for exclusion: - On the date on which the deadline for the submission of tenders or applications expires, the economic operator is listed in the register of economic operators subject to ancillary sanctions of exclusion from public procurement procedures. - In the three years prior to the deadline for the submission of tenders or applications, a competent authority of the Republic of Slovenia or another Member State or a third country has established at least two infringements concerning payment for work, working hours, rest periods, the performance of work under civil law contracts despite the existence of elements of an employment relationship, or in relation to undeclared work, for which it has been fined for an administrative offence by one or more final decisions. - An economic operator or any person who is a member of its administrative, management or supervisory body or is authorised to represent, decision-making or supervision within that entity, has been convicted by a final judgment for violations of fundamental workers’ rights, provided that no more than five years have elapsed since the conviction or, in their case, the period of exclusion specified directly in the judgment is still in force. As defined in Article 196 of the Criminal Code. |
| Corrective Conditions: | An economic operator in respect of whom, during the three years preceding the deadline for the submission of tenders or applications, a competent authority of the Republic of Slovenia or of another Member State or of a third country has established at least two infringements relating to remuneration for work, working time, rest periods, the performance of work under civil law contracts despite the existence of elements of an employment relationship, or in relation to undeclared work, for which it has been fined for an administrative offence by one or more final decisions, may, no later than the deadline for the submission of applications or tenders, submit evidence to the contracting authority that it has taken sufficient measures to demonstrate its reliability despite the existence of grounds for exclusion. The following shall be considered sufficient measures: - payment or a commitment to pay compensation for all damage caused by the criminal offence or infringement, - active cooperation with the investigating authorities to fully clarify the facts and circumstances; and - the adoption of specific technical, organisational and personnel measures appropriate to prevent further criminal offences or infringements. When assessing the measures taken by the economic operator, the contracting authority shall take into account the seriousness and specific circumstances of the criminal offence or infringement. If the contracting authority assesses that the evidence submitted by the economic operator is sufficient, it shall not exclude the economic operator from the public procurement procedure, regardless of the grounds in question. If the contracting authority assesses that the measures are insufficient, it shall provide the economic operator with a statement of reasons for such a decision. An economic operator who has been excluded from participation in public procurement procedures or concession award procedures on the basis of a final judgment or a decision on an administrative offence having effect in the Republic of Slovenia shall not be entitled to avail themselves of the option referred to in the preceding paragraph of this Article during the period of exclusion. |
| ESPD and supporting documents in the application: | A completed ESPD form (in ‘Part III: Grounds for exclusion, Section D: National grounds for exclusion’). If the economic operator’s response to the question regarding infringements relating to remuneration for work, working hours, rest periods, the performance of work under civil law contracts despite the existence of elements of an employment relationship, or regarding undeclared work is ‘YES’ and the economic operator invokes a corrective mechanism, it shall set out the infringements and the measures by which it can demonstrate its reliability despite the existence of the aforementioned ground for exclusion in a separate statement attached to the application. |
|  | The grounds under D apply to every economic operator appearing in the application or participating in the performance of the contract (an independent candidate, a member/partner of a group of candidates, a subcontractor and an entity whose capacities are used by the candidate). For information that cannot be verified or that the contracting authority is unable to verify in the official records of state or local authorities, the contracting authority reserves the right to request additional information or (material) evidence. The economic operator must submit the following evidence to the contracting authority within the time limit set by the contracting authority: - in relation to point (a) of the fourth paragraph of Article 75 of ZJN-3, a self-declaration, - in relation to point (b) of the fourth paragraph of Article 75 of ZJN-3, an extract from the register of final decisions on administrative offences kept by the competent authority in the Republic of Slovenia, another Member State or a third country. Where the competent authorities of the country do not issue such evidence or where such evidence does not cover all cases, the economic operator shall submit a sworn statement. If such a declaration is not provided for in the country in which the economic operator is established, the economic operator shall submit a declaration by a specific person, made before a competent judicial or administrative authority, a notary or a competent professional or trade body in that person’s country of origin or in the country in which the economic operator is established. |

  - CONDITIONS FOR PARTICIPATION

    - Suitability to pursue the professional activity

| 1. | The economic operator is entered in one of the professional or trade registers kept in the Member State in which the economic operator is established and is registered to carry out the activity it undertakes in the application. |
| --- | --- |
|  | ESPD, Part IV: Conditions for participation, A: Suitability Article 58(2) of Directive 2014/24/EU sets out the following conditions for participation: - Entry in the relevant professional register: Is entered in the relevant professional registers kept in the Member State of establishment, as listed in Annex XI to Directive 2014/24/EU; economic operators from certain Member States may be required to meet other requirements set out in that Annex. - Entry in the commercial register: Is entered in the relevant commercial registers maintained in the Member State of establishment, as set out in Annex XI to Directive 2014/24/EU; economic operators from certain Member States may be required to meet any other requirements set out in that Annex. |
| ESPD and supporting documents in the application: | Completed ESPD form (in ‘Part IV: Conditions for participation, Section A: Suitability’): - Entry in the relevant professional register: If the answer is YES, the economic operator shall enter the registration number of the entry in the professional register and subsequently provide details for accessing the database containing information on the entry in the professional register, if this is available free of charge AND/OR - Entry in the commercial register: If the answer is YES, the economic operator shall enter the registration number of the entry in the commercial register and subsequently provide details for accessing the database containing information on the entry in the commercial register, if this is available free of charge. The ESPD must contain all the necessary information to enable the contracting authority to verify compliance with this condition in the official register. If such verification is not possible, the contracting authority will require the candidate to submit a copy of the entry in one of the professional or business registers. |
|  | This condition must be met by every economic operator participating in the tender or involved in the performance of the contract (an individual candidate, each member of a group of candidates in a joint tender, a subcontractor, and any entity whose resources the candidate utilises). Each economic operator must demonstrate compliance with the condition for that part of the contract which it undertakes in the tender. Supporting document: Annex 9 SUITABILITY TO CARRY OUT THE PROFESSIONAL ACTIVITY. The contracting authority reserves the right to require the candidate, upon request by the contracting authority, to submit additional evidence/clarifications regarding the fulfilment of the condition (e.g. a certificate of entry in one of the professional or trade registers kept in the Member State in which the economic operator is established, reflecting the situation at the time of the deadline for submission of tenders). |

    - Economic and financial standing

| 1. | The economic operator’s total annual turnover for the financial years 2022, 2023 and 2024, or, if it has been operating for less than three (3) years, for the period from the start of its operations until the end of 2024, must be at least EUR 30,000,000.00 per annum. |
| --- | --- |
|  | ESPD, Part IV: Conditions for participation, B: Economic and financial standing Article 58(3) of Directive 2014/24/EU sets out the following conditions for participation: - Total annual turnover: Your total annual turnover for the number of years required in the relevant notice, procurement documentation or ESPD is: AND - Establishment of the economic operator: If the required information on (total or specific) turnover is not available for the entire period required, please state the date on which the company was established or the economic operator commenced trading: |
| ESPD and supporting documents in the application: | Completed ESPD form (in ‘Part IV: Conditions for participation, Section B: Economic and financial standing’): - Total annual turnover: Economic operator, number of years, minimum amount and currency (EUR) OR - Establishment of the economic operator: The economic operator shall enter the date of establishment if it has been operating for less than three (3) years. |
|  | The condition must be met by the individual candidate (in the case of an individual application). In the case of a joint application, the condition (in a given year and in total) may be met cumulatively (jointly) by all members/partners of the group of candidates. This condition cannot be met through subcontractors or by using the capacities of other entities.. Economic operators whose domestic currency is not the euro (EUR) should, when completing the ESPD form, convert the financial data using the ECB reference exchange rate valid on the date of publication of this public contract on the Public Procurement Portal of the Republic of Slovenia. Evidence: Annex 10 ECONOMIC AND FINANCIAL SITUATION. The contracting authority reserves the right to request that the candidate submit additional evidence within the required timeframe (e.g. (un)audited financial statements of the company’s total turnover for the required period, taking into account the date of the company’s incorporation or the start of the economic operator’s business activities, or other appropriate evidence demonstrating compliance with the condition). |
| 2. | The economic operator’s financial statements for the last three financial years (i.e. 2022, 2023 and 2024) must not show a loss. |
| ESPD and supporting documents in the application: | ESPD, Part IV: Conditions for participation, B: Economic and financial standing Article 58(3) of Directive 2014/24/EU sets out the following conditions for participation: - Economic operators must have the necessary economic and financial capacity to perform the public contract. |
|  | The condition must be met by the individual candidate (in the case of an individual application). In the case of a joint application, each member/partner in the joint application must meet this condition. |
|  | Evidence: Annex 10 ECONOMIC AND FINANCIAL SITUATION. The contracting authority reserves the right to require the candidate to submit additional supporting documents within the specified time limit (e.g. (un)audited financial statements showing the company’s total turnover for the required period, taking into account the date of the company’s incorporation or the date on which the economic operator commenced business, or other appropriate evidence demonstrating compliance with the condition). |
| 3. | The economic operator’s credit rating must be at least SB6 or better |
|  | ESPD, Part IV: Conditions for participation, B: Economic and financial standing Article 58(3) of Directive 2014/24/EU sets out the following conditions for participation: Economic operators must have the necessary economic and financial capacity to perform the public contract. |
| ESPD and supporting documents in the application: | Completed ESPD form. By submitting the ESPD form, the economic operator is deemed to have declared that it meets the condition in question. |
|  | The condition must be met by the individual candidate (in the case of an individual application). In the case of a joint application, each member (partner) of the group of candidates in the joint application must meet this condition. |
|  | Evidence: Annex 10 ECONOMIC AND FINANCIAL SITUATION. At the contracting authority’s request, the economic operator must submit the following additional evidence to the contracting authority within the time limit set by the contracting authority, namely: - S.BON-1 or S.BON-1/P or eS.BON, which must not be older than 30 (thirty) days from the deadline for submission of applications or must have been obtained no later than 90 (ninety) days from the deadline for submission of tenders (this provision means that the document containing the economic operator’s credit rating must be issued and prepared within the specified period). An economic operator established in a foreign country shall submit a credit rating prepared for it in its country by any credit rating agency and a comparison of its credit rating with the credit rating scale of one of the following credit rating agencies: Standard and Poor’s, Fitch Ratings or Moody’s Investors Service. When verifying the suitability or equivalence of the credit rating, the contracting authority will take into account the comparison of credit ratings published on the AJPES website at the following link: https://www.ajpes.si/bonitetne_storitve/s.bon_ajpes/bonitetna_lestvica. Equivalence of credit ratings by credit rating agencies (using SB6 as an example): S.BON AJPES; Standard and Poor's; Fitch Ratings; Moody's Investors Service. SB6; BB; BB; Ba. To facilitate a faster review of applications, it is desirable that the candidate submits this evidence (credit rating) together with the application (as Annex 10). |

The contracting authority reserves the right to request that the candidate, upon the contracting authority’s request, submit additional evidence or clarifications regarding the fulfilment of the required conditions within the specified timeframe.

    - Quality management system and environmental management system

All the requirements set out in this section apply to individual candidates (in the case of individual applications) as well as to all members/partners of a group of candidates (in the case of joint applications).

| 1. | The economic operator has a certified quality management system in place (ISO 9001 or equivalent) |
| --- | --- |
|  | ESPD, Part IV: Conditions for participation, D: Quality assurance schemes and environmental management standards Article 62(1) of Directive 2014/24/EU sets out the following conditions for participation: - The economic operator may submit certificates issued by independent bodies confirming that the economic operator complies with the required quality assurance standards: |
| ESPD and supporting documents in the application: | Completed ESPD form (in ‘Part IV: Conditions for participation, D: Quality assurance schemes and environmental management standards’): - Certificates from independent bodies regarding quality assurance standards, |
|  | The condition must be met by the individual candidate (in the case of an individual application). In the case of a joint application, this condition must be met by each member (partner) of the group of candidates in the joint application.. Evidence: Annex 11 QUALITY MANAGEMENT SYSTEM AND ENVIRONMENTAL MANAGEMENT SYSTEM. The contracting authority reserves the right to request that the candidate submit additional evidence (e.g. photocopies of quality system certificates) within the specified time limit. The contracting authority will recognise equivalent certificates issued by bodies based in other Member States. The contracting authority will also accept other evidence of equivalent quality assurance measures if a particular economic operator, for reasons for which it cannot be held responsible, is unable to obtain such a certificate within the relevant timeframe, provided that it demonstrates that the proposed quality assurance measures comply with the required quality assurance standards. |
| 2. | The economic operator has a certified environmental management system in place (ISO 14001 or equivalent) |
|  | ESPD, Part IV: Conditions for participation, D: Quality assurance schemes and environmental management standards Article 62(2) of Directive 2014/24/EU sets out the following conditions for participation: - The economic operator may submit certificates issued by independent bodies confirming that the economic operator complies with the required environmental management systems or standards: |
| ESPD and supporting documents in the application: | Completed ESPD form (in ‘Part IV: Conditions for participation, D: Quality assurance schemes and environmental management standards’): - Certificates from independent bodies regarding environmental management systems or standards. |
|  | This condition must be met by the individual candidate (in the case of an individual application). In the case of a joint application, this condition must be met by each member (partner) of the group of candidates in the joint application.. Evidence: Annex 11 QUALITY MANAGEMENT SYSTEM AND ENVIRONMENTAL MANAGEMENT SYSTEM. The contracting authority reserves the right to request that the candidate submit additional evidence (e.g. photocopies of environmental management certificates) within the specified time limit. The contracting authority shall recognise equivalent certificates issued by authorities established in other Member States. If, for reasons for which the economic operator cannot be held responsible, the economic operator clearly does not have access to these certificates or is unable to obtain them within a reasonable timeframe, the contracting authority shall also accept other evidence of environmental management measures, provided that the economic operator demonstrates that these measures are equivalent to those required under the applicable environmental management system or standard. |

The contracting authority reserves the right to request that the candidate, upon the contracting authority’s request, submit additional evidence or clarifications regarding the fulfilment of the required conditions within the specified time limit.

    - Technical and professional/personnel capacity

The technical and professional/personnel conditions or capacity(ies) listed below may be met by the candidate independently, as a group of candidates (partners) in the case of a joint application, or through subcontractors or an entity whose capacity the candidate will utilise (depending on the activities that are the subject of the public contract and which the individual entity will carry out within the scope of the application), but this entity (with which the conditions or capacity   are demonstrated) must also carry out the relevant works of the public contract.

If the other entity with which the conditions or capacity are demonstrated and to which the candidate refers carries out part of the subject matter of the public contract directly itself, then we are referring to an entity that meets the definition of a subcontractor, therefore the candidate must nominate it as a subcontractor(s) and not as an entity or entities whose capacity the candidate utilises in the application.

The contracting authority reserves the right to request that the candidate, upon the contracting authority’s request, submit additional evidence or clarifications regarding the fulfilment of the required conditions set out in the remainder of this point (and its sub-points) within the specified time limit.

      - General

The contracting authority requires the following general technical and personnel conditions:

- The candidate must have all the necessary technical resources and equipment at their disposal and must ensure the appropriate technical capacity for the high-quality execution of the entire contract within the stipulated timeframe, in accordance with the requirements set out in the tender documentation, professional standards and the provisions of regulations and standards relating to the subject matter of the contract.

- The subject of the tender must meet all the standards, conditions and requirements of the contracting authority as set out in the tender documentation.

- The candidate must have at their disposal appropriate staff who are experienced, professionally qualified and capable of carrying out the subject of the public contract and who will participate in the execution of the public contract in question.

Evidence:

Annex 2 INFORMATION ON THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION;

Annex 2A INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES THE CANDIDATE IS USING.

      - Technical capability and capacity to fulfil contractual obligations

The candidate (or the lead partner in the case of a joint application) must submit the organisational structure of the project implementation team and demonstrate that it has sufficient and appropriate technical expertise and capacity to fulfil the terms of the public contract.

The attached organisational structure must include (at least):

- A description of the project management methodology;

- A description of the organisation of the economic operator’s project implementation team for cooperation with the contracting authority;

- Project management software (name, description and functionality).

Evidence:

- The organisational structure of the project implementation team, prepared/drawn up by the candidate (or the lead partner in the case of a joint application), and attached to Annex 12.

The contracting authority reserves the right to request that the candidate, upon the contracting authority’s request, submit additional evidence or clarifications regarding the fulfilment of technical capacity within the specified timeframe.

      - Professional (personnel) capacity and staff references

The candidate may fulfil the conditions set out in this section independently, as a group of candidates (partners) in the case of a joint application, or with a subcontractor(s). A partner in a joint application or a subcontractor with whom the candidate fulfils a specific condition set out in this section must also be actually involved in the performance of the works/services that are the subject of this public contract (the entity or person with whom the condition is demonstrated must also carry out the works in question under the public contract).

- General

The candidate must demonstrate the professional competence and experience of the responsible persons/experts who will be appointed to carry out specific tasks, as set out below. Each of the appointed responsible persons/experts must meet the required conditions.

The candidate must have/provide a professional team (project team) with relevant experience in the energy sector and wood biomass thermal power plants, covering the following functions on the part of the economic operator, with indicative (but not exhaustive) descriptions of the tasks the contracting authority expects of them:

- Project Manager (PM)

Responsible for the overall management of the project, coordination of all stakeholders, monitoring of the schedule, budget and achievement of contractual objectives.

- Site Manager (SM)

Responsible for organising and supervising all activities on site, ensuring safety, quality and compliance with the implementation plan.

- Site Biomass Boiler Engineer (SBBE)

Specialist in the installation, connection and testing of the biomass boiler, ensuring technical compliance with the project documentation.

- Site Steam Turbine Engineer (SSTE)

Responsible for the installation and connection of the steam turbine to the generator, as well as for supervising its start-up and operation.

- Site Mechanical Engineer (SME)

Coordinates the installation of mechanical components (pipework, steam lines, pumps, heaters, etc.), ensures the correct execution of mechanical works and testing.

- Site Electrical Engineer (SEE)

Coordinates the execution of electrical works, including cabling and equipment connection, and ensures compliance with safety standards.

- Site Instrumentation and Control Engineer (SI&CE)

Responsible for the installation and configuration of measurement, control and regulation systems, and their integration into the contracting authority’s systems.

- Site Commissioning Engineer (SCE)

Leads the commissioning, functional testing and optimisation of the entire system prior to handover for operation.

The contracting authority will require that the above-mentioned members of the project implementation team (with the exception of the person under point a)) be physically present on site during the execution of the relevant works.

By setting these requirements for the designated personnel, the contracting authority requires the formation of the Candidate’s project implementation team, which will lead the project and cooperate with the contracting authority. The term ‘engineer’ does not imply a requirement that the designated experts must meet the conditions for an engineer within the meaning of the Construction Act (GZ-1) or the Architectural and Engineering Activities Act (ZAID), or in accordance with the national legislation governing the relevant field in the country where the economic operator is established.

The successful tenderer with whom the contracting authority will conclude the contract may, during the performance of the contract, replace the nominated staff only on the basis of the contracting authority’s prior written consent and on the basis of justified reasons (e.g. prolonged sick leave, termination of employment, etc.). Notwithstanding the above, the contracting authority may, during the performance of the contract, request the replacement of the appointed expert in the event of inadequate performance of the work by the individual expert. The newly nominated staff member must meet the same conditions and requirements as the individual staff member/expert whom they are replacing.

Written and oral communication between the contracting authority and the experts shall be conducted in Slovenian or English.

The appointed/nominated staff member must meet the following conditions:

- have at least 10 (ten) years’ professional experience,

- have technical qualifications in the field of their work,

- provide references as set out below (described in point B).

By submitting the application, the candidate assures the contracting authority that the experts listed in the application, and whose appointment the candidate has used to demonstrate professional competence, will actually carry out the work for the contracting authority.

- Staff references

The candidate must demonstrate in the application that the staff listed, have, over the last fifteen (15) years from the deadline for submission of applications, professionally, correctly, to a high standard and in accordance with the contractual provisions, carried out the following activities:

- Project Manager (PM) must demonstrate that they have, for at least two (2) years without interruption, managed the construction of at least one (1) wood biomass or combined cycle (CHP) power plant with a minimum of 20 MW of thermal input capacity, which was successfully completed with the handover of the facility to the investor.

- Site Manager (SM) must demonstrate that they have, for at least two (2) consecutive years, performed the duties of Project Implementation Manager for at least one (1) wood biomass or combined cycle (CHP) power plant with a minimum input thermal capacity of 20 MW, which was successfully completed with the handover of the facility to the investor.

- Site Biomass Boiler Engineer (SBBE) must demonstrate that they were the responsible implementation engineer for the construction of at least two (2) operational high-pressure wood biomass boilers, each with a minimum input thermal capacity of 20 MW, which were successfully completed with the handover of the facilities to the investor.

- Site Steam Turbine Engineer (SSTE) must demonstrate that they were the responsible implementation engineer for the installation/assembly of at least two (2) operational steam turbines, each with a minimum of 5 MW of electrical power, which were successfully completed with the handover of the facilities to the investor.

- Site Mechanical Engineer (SME) must demonstrate that they were the responsible mechanical implementation engineer for the construction of at least one (1) operational combined cycle power plant (CHP) with a minimum of 20 MW of input thermal power, which was successfully completed with the handover of the facility to the investor.

- Site Electrical Engineer (SEE) must demonstrate that they were the responsible electrical construction engineer for the construction of at least one (1) operational power plant with a minimum of 15 MW of generated electrical power, which was successfully completed with the handover of the facility to the investor.

- Site Instrumentation and Control Engineer (SI&CE) must demonstrate that they were the responsible implementation engineer for automation and control during the construction of at least one (1) operational combined cycle power plant (CHP) with a minimum of 20 MW of input thermal power, which was successfully completed with the handover of the facility to the investor.

- Site Commissioning Engineer (SCE) power plant, must demonstrate that he was the responsible commissioning and operational testing engineer for the construction of at least one (1) operational combined cycle power plant (CHP) with a minimum input thermal capacity of 20 MW, which was successfully completed with the handover of the facility to the investor.

ESPD (applies to the entire section):

ESPD completed in ‘Part IV: Conditions for participation, Section C: Technical and professional capacity:

- Technical staff or technical bodies responsible for quality control,

- Education and professional qualifications” by all participating economic operators in the application.

By submitting the ESPD form, the economic operator is deemed to have declared that it meets the condition in question.

Supporting documents in the Application (applies to the entire section):

A completed and signed Annex 13/1 PROFESSIONAL CAPACITY – STAFF LIST, together with the supporting documents requested below.

At the contracting authority’s request, the candidate must submit the following supporting documents to the contracting authority within the deadline set by the contracting authority:

- Curriculum vitae of the nominated staff member in the project team, including a description of work experience (Annex 13/2: CURRICULUM VITAE OF THE NOMINATED STAFF MEMBER IN THE PROJECT TEAM, INCLUDING A DESCRIPTION OF WORK EXPERIENCE).

- Reference certificates for the nominated staff member, specifically for each individual reference project listed by the economic operator in Annex 13/1, issued by the reference contracting authorities (actual investors/end contracting authorities) in accordance with the content set out in Annex 13/3: CONFIRMATION OF REFERENCES BY INDIVIDUAL CLIENTS – EXPERT.

To facilitate a faster review of applications, it is desirable that the candidate submits this evidence together with the application.

With regard to the reference requirements, the contracting authority will only take into account completed projects/reference works, whereby the date of completion is deemed to be the date on which the project was finally accepted by the signing of the Minutes of Acceptance and Handover of Completed Works (handover minutes), a Taking-over Certificate (TOC) or similar.

The contracting authority expects CVs to demonstrate, in particular, formal education and work experience, listing previous employers (specifying areas of work – with an emphasis on the link to the role/position under this section of the tender documentation for which the individual is nominated) and, where possible, projects in which the individual has participated (including the period of work and a description of the role the individual performed in each of the projects listed).

By submitting the application, the candidate guarantees to the contracting authority that the experts listed in the application, and whose appointment the candidate has used to demonstrate compliance with staffing requirements, will also carry out the work for the contracting authority.

The contracting authority is entitled to carry out enquiries regarding the stated references prior to making a decision ; therefore, the contracting authority reserves the right to request that the candidate, upon the contracting authority’s request and within the required timeframe, submit additional evidence (in addition to those mentioned above) regarding the successful completion of the stated reference works (e.g. a contract with the investor or employer, an invoice, a payment confirmation, etc.) or to verify the details directly with the investor or employer. If, following further enquiries, the contracting authority determines that any of the references do not demonstrate work of a high standard (i.e. the details or references do not reflect the true situation), such a reference (despite the reference certificate) shall not be taken into account.

References must be confirmed by the individual end client/issuer of the references (or the actual investor/payer for the works). The candidate shall reproduce the form, which is to be completed and confirmed by the individual clients/issuers of the references, in the required number of copies. By submitting the application, the candidate agrees that the contracting authority may verify with the contracting authority/issuer of the reference the details set out in the attached references or successfully completed projects relating to staff.

The nominated expert (whose references are being provided) will only be credited with references for work that they have carried out directly (using their own knowledge and resources) as the actual contractor.

The economic operator in the application or in the application as an independent candidate, a partner in the case of a joint application, a subcontractor, or an entity whose capacity is used by the candidate, cannot simultaneously be the reference client/issuer of references.

    - References

      - References of an individual candidate in the case of an individual application / a member of a group of candidates (partner) in the case of a joint application

The candidate (in the case of an individual application) or one of the members (partner) of a group of candidates (in the case of a joint application) must demonstrate that, within the last fifteen (15) years from the deadline for submission of applications, they have, in a professionally sound and high-quality manner and in accordance with the contractual provisions, as an independent contractor or as a member of a consortium of contractors (member of a group of contractors) in the successful implementation of at least one (1) similar project, whereby a similar project is defined as a power unit which:

- has been successfully accepted by the investor through the signing of the Minutes of Acceptance and Handover of Completed Works (handover certificate), Taking-over-Certificate (TOC) or similar,

- has at least 2,000 operating hours following successful handover,

- has an input thermal capacity of at least 30 MWt,

- generates at least 10 MWe of net electrical power (50 Hz),

- uses biomass as its primary fuel,

- is a combined heat and power (CHP) unit using a high-pressure steam boiler with a live steam pressure exceeding 60 bar.

Further explanation:

A reference (a reference project or contract used to demonstrate the reference requirement) is demonstrated by the candidate (in the case of an individual application) or one of the members (a partner) of a group of candidates (in the case of a joint application) carried out the reference project, or participated in this reference project as an independent contractor (i.e. carried out this reference project/project themselves), or by participating in or acting as one of the members of a consortium of contractors on that reference project, and having assumed, in relation to the contracting authority, a direct contractual obligation for the performance of the project, either independently or jointly and severally, which has been fulfilled.

ESPD:

ESPD completed in ‘Part IV: Conditions for participation, Section C: Technical and professional capacity:

- For works contracts: execution of a specific type of construction

By submitting the ESPD form, the economic operator is deemed to have declared that it meets the relevant condition.

Supporting documents in the Application:

Completed and signed Annex 14/1 LIST OF REFERENCES, and supporting documents as requested below.

Upon the contracting authority’s request, the candidate must submit the following supporting documents to the contracting authority within the timeframe specified by the contracting authority:

- Reference certificates for the candidate/partner, specifically for each individual reference project listed by the candidate in Annex 14/1, issued by the reference contracting authorities (actual investors/end contracting authorities) in accordance with the content set out in Annex 14/2: CONFIRMATION OF REFERENCES BY INDIVIDUAL CLIENTS – CANDIDATE/PARTNER.

To facilitate a faster review of applications, it is desirable that the candidate submits this evidence together with the application.

With regard to the reference requirements, the contracting authority will only take into account completed projects/reference works, whereby the date of completion is deemed to be the date on which the project was finally accepted by the signing of the Minutes of Acceptance and Handover of Completed Works (handover minutes), Taking-over-Certificate (TOC) or similar.

The contracting authority is entitled to make enquiries regarding the stated references prior to making a decision; therefore, the contracting authority reserves the right to request that the candidate, upon the contracting authority’s request and within the required timeframe, submit additional evidence (in addition to the above) regarding the successful completion of the stated reference works (e.g. a contract with the investor or employer, an invoice, a payment certificate, etc.) or to verify the details directly with the investor or employer. If, following further enquiries, the contracting authority determines that any of the references do not demonstrate work of a high standard (i.e. the details or references do not reflect the true situation), such a reference (despite the reference certificate) shall not be taken into account.

References must be confirmed by the individual end client/issuer of the references (or the actual investor/payer for the works). The candidate shall reproduce the form, which is to be completed and confirmed by the individual clients/issuers of the references, in the required number of copies. By submitting the application, the candidate agrees that the contracting authority may verify with the contracting authority/issuer of the reference the details set out in the attached references or the economic operator’s successfully completed projects.

An economic operator listed in the application – whether as an independent candidate, a partner in a joint application, a subcontractor, or an entity whose capacity is being utilised by the candidate – may not simultaneously be the reference contracting authority or the issuer of the references.

      - Other references of the economic operator(s) in the application

If the candidate, as the actual contractor, does not have the references listed below, they must (in accordance with the provisions of the tender documentation) nominate a contractor for the required work with an appropriate reference (as shown below), either as a member (partner) of a group of candidates in a joint application or as a subcontractor. On the basis of the above, the candidate may therefore fulfil the reference requirements set out below independently, as a group of candidates (partners) in the case of a joint application, or with subcontractors, in which case the economic operator (with whom the reference is demonstrated) must also perform the relevant services/works of the public contract (for which the reference will be attached to the application).

      - Conceptual design engineer for the power plant unit

The candidate (or partner in a joint application/nominated subcontractor) must demonstrate (as the reference provider) that, within the last fifteen (15) years from the deadline for submission of applications, has actually participated (carried out the work) in a professionally sound, high-quality manner and in accordance with the contractual provisions as the lead (responsible) conceptual design engineer for the power plant unit in at least two (2) successfully completed similar projects, whereby a similar project is considered to be a power unit which:

- has been successfully accepted by the investor through the signing of the Minutes of Acceptance and Handover of Completed Works (handover certificate), Taking-over-Certificate (TOC) or similar,

- has an input thermal capacity of at least 30 MWt,

- generates at least 10 MWe of net electrical power, of the CHP (Combined Heat and Power) type.

Only references where the reference holder was also the actual contractor are valid.

      - Supplier of a back-pressure steam turbine

The candidate (or a partner in a joint application/nominated subcontractor) must demonstrate (as the reference provider) that, within the last fifteen (15) years from the deadline for submission of applications, has, as a supplier of steam turbines, actually participated (carried out work) in at least two (2) successfully completed similar projects in a professionally correct, high-quality manner and in accordance with the contractual provisions, whereby a similar project is defined as a power unit which:

- has been successfully accepted by the investor, with the signing of the Minutes of Acceptance and Handover of Completed Works (handover certificate), Taking-over-Certificate (TOC) or similar,

- has a steam turbine with a capacity of at least 10 MWe.

Only references where the reference holder was also the actual contractor are valid.

      - Supplier of a high-pressure biomass steam boiler

The candidate (or partner in a joint application/nominated subcontractor) must demonstrate (as the reference holder) that, within the last fifteen (15) years from the deadline for submission of applications, as a supplier of a high-pressure biomass steam boiler, has actually participated (carried out the work) in at least two (2) successfully completed similar projects in a technically sound, high-quality manner and in accordance with the contractual provisions, whereby a similar project is considered to be an energy unit which:

- has been successfully accepted by the investor through the signing of the Minutes of Acceptance and Handover of Completed Works (handover report), a Taking-over-Certificate (TOC) or similar,

- includes a high-pressure biomass steam boiler with a fresh steam pressure greater than 60 bar(a) and an input thermal capacity of at least 30 MWt.

Only references where the reference holder was also the actual contractor for the works shall be valid.

ESPD (applies to the entire section):

ESPD completed in ‘Part IV: Conditions for participation, Section C: Technical and professional capacity:

- For works contracts: execution of a specific type of construction work.

It is deemed that, by submitting the ESPD form, the economic operator has declared that it meets the condition in question.

Supporting documents in the Application (applies to the entire section):

Completed and signed Annex 14/1 LIST OF REFERENCES, and supporting documents as requested below.

At the contracting authority’s request, the candidate must submit the following supporting documents to the contracting authority within the time limit set by the contracting authority:

- Reference certificates from the economic operator, specifically for each individual reference project cited by the candidate in Annex 14/1, issued by the reference contracting authorities (actual investors/end clients) in accordance with the content set out in Annex 14/3: CONFIRMATION OF OTHER REFERENCES BY INDIVIDUAL CLIENTS – ECONOMIC OPERATOR.

To facilitate a faster review of applications, it is desirable that the candidate submits this evidence together with the application.

With regard to the reference requirements, the contracting authority will only take into account completed projects/reference works, whereby the date of completion is deemed to be the date on which the project was finally accepted by the signing of the Minutes of Acceptance and Handover of Completed Works (handover minutes), a Taking-over Certificate (TOC) or similar.

The contracting authority is entitled to make enquiries regarding the stated references prior to making a decision; therefore, the contracting authority reserves the right to request that the candidate, upon the contracting authority’s request, submit additional evidence (in addition to the above) regarding the successful completion of the stated reference works (e.g. a contract with the investor or employer, an invoice, a payment certificate, etc.) or to verify the details directly with the investor or employer. If, following further enquiries, the contracting authority determines that any of the references do not demonstrate work of a high standard (i.e. the details or references do not reflect the true situation), such a reference (despite the reference certificate) shall not be taken into account.

References must be confirmed by the individual end client/issuer of the references (or the actual investor/payer for the works). The candidate shall reproduce the form, which is to be completed and confirmed by the individual clients/issuers of the references, in the required number of copies. By submitting the application, the candidate agrees that the contracting authority may verify with the contracting authority/issuer of the reference the details set out in the attached references or the economic operator’s successfully completed projects.

The economic operator in the application, or in the application as an independent candidate, a partner in the case of a joint application, a subcontractor, or an entity whose capacity the candidate utilises, cannot simultaneously be a reference contracting authority/issuer of references.

    - Liability insurance of the candidate/partner in a joint application

The candidate (in the case of an individual application) and each member (partner) of a group of candidates (in the case of a joint application) must have taken out appropriate liability insurance in accordance with the requirements to be defined in Phase 2.

In the case of professional liability insurance for a foreign candidate or a foreign member (partner) in a joint application, the insurance must cover damage caused in the Republic of Slovenia.

Other participating economic operators must, throughout the period of fulfilling their obligations under this public contract, hold insurance policies (in accordance with the relevant legislation), in an amount proportional to the scope of work performed by that economic operator under this tender, taking into account the tender value and the sum insured of the independent candidate (contractor) or the lead member (partner) in a joint application. The scope of the insurance policies taken out must cover the scope of the works to be carried out by the economic operator.

ESPD:

ESPD submitted by the candidate (in the case of an individual application) or by each member (partner) of the group of candidates (in the case of a joint application). By submitting the ESPD form, the economic operator is deemed to have declared that it meets the relevant condition.

Supporting documents in the Application:

Completed and signed Annex 16 LIABILITY INSURANCE by the candidate (in the case of an individual application) and each member (partner) of the group of candidates (in the case of a joint application).

  - OTHER REQUIREMENTS AND CONDITIONS OF THE CONTRACTING AUTHORITY

- Participation of natural and legal persons in the ownership of the economic operator

In accordance with the sixth paragraph of Article 14 of the Integrity and Prevention of Corruption Act (Official Gazette of the Republic of Slovenia, No. 69/11-UPB2; hereinafter ZIntPK), the successful tenderer must, prior to the conclusion of the contract, provide the contracting authority with a declaration or information regarding the participation of natural and legal persons in the ownership of the successful tenderer, and on economic operators which, in accordance with the provisions of the law governing companies, are considered to be affiliated companies of the selected tenderer. If the candidate/tenderer submits a false statement or provides untrue information regarding the aforementioned facts, this will result in the contract being declared null and void.

A declaration must also be submitted by all other economic operators participating in the application together with the selected tenderer (all partners in a joint application, subcontractors and entities whose capacities are used by the candidate in the application).

In the event that any of the circumstances set out in Annex 6: DECLARATION ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE OWNERSHIP OF THE ECONOMIC OPERATOR changes during the implementation of the project, the economic operator is obliged to notify the contracting authority of the change within fifteen (15) working days of the change occurring.

In accordance with the terms of the public tender referred to in point 1.5, during the implementation of the BIOMASA project, the contracting authority will be required to provide the relevant ministry with, amongst other things, information on the actual recipients or the actual owners of the recipients of funds, namely on the contractors, the actual owners of the contractor, subcontractors and the beneficial owners of subcontractors, where the value of the work they have performed exceeds EUR 50,000. Information must be provided on beneficial owners, as defined in Article 3(6) of Directive 2015/849/EU, namely first names and surnames, dates of birth and VAT identification numbers or tax identification numbers.

“Beneficial owner” means any natural person or persons who ultimately own or control the customer and/or the natural person or persons on whose behalf a transaction is carried out or an activity is performed, and includes at least:

| (a) | in the case of economic operators: (i); the natural person or persons who ultimately own or control the legal entity through direct or indirect ownership of a sufficient proportion of the shares or voting rights or of a holding in that entity, including participation in the form of bearer shares or through control by other means, with the exception of a company listed on a regulated market which is required, in accordance with Union law or comparable international standards ensuring adequate transparency of ownership information, to comply with disclosure requirements. Ownership of 25 % plus one share or a 25 % or higher shareholding in a party owned by a natural person constitutes direct ownership. Ownership of 25 % and one share, or a 25 % or higher shareholding in a party owned by an economic entity controlled by one or more natural persons, or by several economic entities controlled by the same natural person or persons, is an indication of indirect ownership;. (ii); if, on the basis of point (i), after all other means have been exhausted and insofar as there are no grounds for suspicion, no person is identified, or if there is any doubt as to whether the identified person is the beneficial owner or whether the identified persons are the beneficial owners, the natural person or persons in senior management positions, authorised entities shall keep a record of the measures taken for the purpose of identifying beneficial ownership in accordance with point (i) and this point;. |
| --- | --- |

| (b) | in the case of funds: (i); the founder;. (ii); the trustee or trustees;. (iii); any guardian;. (iv); the beneficiaries or, where the individuals who are the beneficiaries of the legal arrangement or legal entity have yet to be determined, the category of persons in whose interests the establishment and operation of the legal arrangement or legal entity are intended;. (v); any other natural person who exercises ultimate control over the fund through direct or indirect ownership or by other means;. |
| --- | --- |

| (c) | in the case of legal entities such as foundations and legal arrangements similar to trusts, the natural person or persons in a position equivalent or similar to those referred to in point (b). |
| --- | --- |

ESPD:

ESPD from all participating economic operators in the application. By submitting the ESPD form, the economic operator is deemed to have declared that it meets the relevant condition.

Supporting documents in the Application:

Annex 6: DECLARATION ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE OWNERSHIP OF THE ECONOMIC OPERATOR by all economic operators in the application (individual candidates, all partners in a joint application, subcontractors and entities whose capacities are used by the candidate in the application).

- The contracting authority shall, on the basis of Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia’s actions destabilising the situation in Ukraine, as amended and supplemented, exclude an economic operator from the public procurement procedure if it or the persons, entities or bodies referred to in the first paragraph of Article 5k of Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia’s actions destabilising the situation in Ukraine, the prohibition referred to in the first paragraph of Article 5k of Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia’s actions destabilising the situation in Ukraine.

In accordance with the first paragraph of Article 5.k of Regulation (EU) No 833/2014 on restrictive measures in view of Russia’s actions destabilising the situation in Ukraine, exclude an economic operator from the public procurement procedure at any stage of the procedure if it transpires that, prior to or during the public procurement procedure, that operator is in a position as described in these instructions as follows:

| (a) | Russian citizens, natural persons residing in Russia, or legal persons, entities or bodies established in Russia; |
| --- | --- |

| (b) | legal persons, entities or bodies in which more than 50 per cent of the shares are directly or indirectly owned by a natural or legal person, entity or body referred to in point (a) of this paragraph; or |
| --- | --- |

| (c) | natural or legal persons, entities or bodies acting on behalf of or on the instructions of a natural or legal person, entity or body referred to in point (a) or (b) of this paragraph, |
| --- | --- |

including subcontractors, suppliers or entities whose capacities are used within the meaning of the public procurement directives, where they account for more than 10 % of the contract value.

The above conditions also apply to all individual members (partners) of a group of candidates within the framework of a joint application, to all subcontractors listed in the application, and to all entities whose capacities are utilised by the candidate.

ESPD:

ESPD from all participating economic operators in the application. By submitting the ESPD form, the economic operator is deemed to have declared that it meets the relevant condition.

Supporting documents in the application:

Annex 7: DECLARATION RELATING TO THE FIRST PARAGRAPH OF ARTICLE 5(K) OF REGULATION (EU) No 833/2014 by all economic operators in the application (sole candidate, all partners in a joint application, subcontractors and entities whose capacities are used by the candidate in the application within the meaning of the public procurement directives, if they represent more than 10% of the contract value).

- Reciprocity condition – applies to all economic operators established in third countries

The contracting authority will exclude from the public procurement procedure applications from candidates in which, in any capacity (sole candidate, member of a group of candidates in a joint application, subcontractor, entity whose capacities are used by the candidate in the application), an economic operator established in a third country participates, and who, by the deadline for submission of applications, fail to demonstrate that economic operators established within the European Union (hereinafter: the EU) are granted reciprocal access to the public procurement market in the third country in which the economic operator is established.

Notwithstanding the previous paragraph, the contracting authority shall not exclude a candidate’s application where, in any capacity (as an independent candidate, a member of a group of candidates in a joint application, a subcontractor, an entity whose capacities the candidate utilises in the application) an economic operator established in a third country with which the Republic of Slovenia has concluded a bilateral or multilateral international agreement that allows the economic operator to participate in the public procurement procedure in question in the role and capacity assumed by it. The contracting authority will recognise that entities from third countries fulfil the condition of reciprocity only if economic operators established in the territory of the Republic of Slovenia are granted reciprocal access to the public procurement market in the third country in which the economic operator is established. An agreement on mutual access to the public procurement market shall be deemed valid if it clearly demonstrates that access to the public procurement market in the third country is open to economic operators established in the territory of the Republic of Slovenia on equal terms, and that economic operators established in the territory of the Republic of Slovenia are not treated unequally in the third country.

Economic operators from third countries are all economic operators established in countries that are not signatories to the Agreement on Government Procurement (GPA) or countries with which the EU or the Republic of Slovenia has not concluded a valid agreement on reciprocal access to the public procurement market. A valid agreement on mutual access to the public procurement market is deemed to be an agreement from which it is clear that access to the public procurement market in a third country is open to economic operators established in the EU on equal terms and that economic operators established in the EU are not treated unequally in that third country.

If the economic operator is established in a third country that has not concluded an international agreement on the opening of the European Union’s public procurement market, the contracting authority will, during the tender review stage, request the submission of evidence (a copy of the agreement) showing that the economic operator has guaranteed access to public procurement procedures in the Republic of Slovenia and that economic operators established in the Republic of Slovenia are granted reciprocal access to the public procurement market in the third country in which the economic operator is established.

ESPD:

ESPD from all participating economic operators in the application. By submitting the ESPD form, the economic operator is deemed to have declared that it meets the relevant condition.

Supporting documents in the application:

Annex 8: DECLARATION OF RECIPROCITY BY ECONOMIC OPERATORS FROM THIRD COUNTRIES. The declaration must be made before a competent judicial or administrative authority or a notary (it is sufficient for the signature on the declaration to be certified by an administrative authority or a notary).

At the contracting authority’s request, the candidate must submit the following supporting documents to the contracting authority within the time limit set by the contracting authority:

- additional evidence, such as a copy of an international agreement showing that the country in which the economic operator is established has concluded an international agreement with the EU or the Republic of Slovenia and that economic operators established in the territory of the Republic of Slovenia are granted reciprocal access to the public procurement market in the third country in which the economic operator is established.

If, in accordance with this point, the economic operator is not established in a third country, it is not necessary to attach the annexes/supporting documents.

- Conflict of interest

The contracting authority will exclude from the public procurement procedure applications from candidates in which, in any capacity (as an individual candidate, a member of a group of candidates in a joint application, a subcontractor, entity whose capacities are used by the candidate in the application) an economic operator with whom there is a conflict of interest as defined in Article 91 of ZJN-3, and the contracting authority is unable to prevent the conflict of interest by any other, less severe means.

A conflict of interest is a situation where a person conducting the public procurement procedure, who is involved in the preparation of documentation relating to the award of the public contract or parts thereof, or who takes decisions at any stage of the public procurement procedure, is directly or indirectly linked to the selected economic operator in such a way that this link, or their private, financial or economic interest, may affect the objective and impartial performance of tasks relating to the public contract or give rise to doubts as to their objectivity and impartiality.

- Acceptance of conditions relating to compliance with the ‘do no significant harm’ principle

An individual candidate, a member of a group of candidates (partner) in a joint application, subcontractors listed in the application, and entities whose capacity the candidate will use must, throughout the performance of the public contract, act in accordance with the ‘Do No Significant Harm’ (Do No Significant Harm (DNSH)) set out in Article 17 of the Taxonomy Regulation (Regulation (EU) 2020/852, as amended and supplemented), namely they shall:

- Act in accordance with the Contracting Authority’s Assessment of Compliance with the ‘Do No Significant Harm’ principle (hereinafter: the Compliance Assessment), prepared as part of the contracting authority’s tender for the Ministry of the Environment, Climate and Energy’s (MOPE) public call for co-financing the construction and restructuring of district heating and cooling systems using renewable energy sources for the period 2025 to 2029, so that they are made aware of all mitigation measures arising from the Compliance Assessment in order to achieve the environmental objectives set out in Article 17 of the Taxonomy Regulation;

- Cooperate with the contracting authority in preparing an updated Conformity Assessment and act in accordance with it;

- In acting in accordance with the Compliance Assessment and the updated Compliance Assessment referred to in the preceding paragraphs, take into account the mitigation measures and recommendations as set out, for example, in the Managing Authority’s Guidelines on the application of the ‘do no significant harm’ principle in the implementation of the European Cohesion Policy Programme for the period 2021-2027 in Slovenia of July 2024 (published at https://evropskasredstva.si/evropska-kohezijskapolitika/navodila-in-smernice/), whilst in any event taking into account those measures and recommendations arising from point 5.2.5 of these guidelines;

- At the contracting authority’s request, provide evidence of compliance with the DNSH technical criteria, as set out in Commission Delegated Regulation (EU) 2021/2139 of 4 July 2021 supplementing the Taxonomy Regulation, and of compliance with the mitigation measures and other conditions set out in the first, second and third indents of this Article;

- Carry out all other measures necessary to ensure that the public procurement is carried out in accordance with the ‘do no significant harm’ principle.

The assessment of compliance with the ‘do no significant harm’ principle, together with the Annex ‘Climate Resilience Assessment for the Project “Project for the Production of Heat and Electricity from Renewable Sources – BIOMASS”, September 2025’, is attached to this tender documentation as Annex C and forms an integral part thereof.

ESPD:

An ESPD must be submitted by all economic operators participating in the tender. By submitting the ESPD form, the economic operator is deemed to have declared that it meets the relevant condition.

Supporting documents in the application:

Annex 2 INFORMATION ON THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION;

Annex 2A INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES ARE BEING USED BY THE CANDIDATE.

- Acceptance of conditions relating to the implementation of measures to strengthen the climate resilience of the subject of the public contract

An individual candidate, a member of a group of candidates in a joint application, the subcontractors listed in the application, and the entities whose capacity the candidate will utilise must, in the context of the performance of the public contract, act in a manner that ensures the subject of the public contract is climate-resilient, namely by:

- Act in accordance with the Contracting Authority’s Assessment on Strengthening the Climate Resilience of Infrastructure from the Perspective of Climate Change Mitigation and Adaptation (hereinafter: Assessment on Strengthening Resilience) and the Contracting Authority’s Statement on Strengthening Climate Resilience (hereinafter: the Statement), both of which were prepared as part of the Contracting Authority’s tender in response to the public call for tenders issued by the Ministry of the Environment, Climate and Energy (MOPE) for the co-financing of the construction and restructuring of district heating and cooling systems using renewable energy sources for the period 2025 to 2029, provided that they carry out all measures and tasks which the Declaration stipulates are to be carried out during the project implementation phase, as well as the remaining measures provided for in the Assessment and the Declaration, from which it logically follows that they will be carried out during the project implementation phase, i.e. through the execution of a public contract;

- Cooperate with the contracting authority on the measures and tasks referred to in the previous indent;

- In its actions in accordance with the Resilience Assessment, take into account the mitigation and adaptation measures envisaged in relation to climate resilience by the Managing Authority’s Guidelines for Strengthening the Climate Resilience of Infrastructure for the period 2021–2027 of September 2023 (published at https://evropskasredstva.si/evropska-kohezijska-politika/navodila-in-smernice/ );

- Provide evidence of compliance with and implementation of the measures and tasks set out in the first, second and third indents.

The assessment of climate resilience, together with the Declaration on Strengthening Climate Resilience, is attached to this tender documentation as Annex C and forms an integral part thereof.

As part of strengthening climate resilience, the independent economic operator, a member of a group of economic operators in a joint application, subcontractors and entities whose capacity the economic operator will use undertake to respect the ‘energy efficiency first’ principle and that the performance of the public contract will be consistent with the objective of climate neutrality by 2050.

ESPD:

ESPD from all participating economic operators in the application. By submitting the ESPD form, the economic operator is deemed to have declared that it meets the relevant condition.

Supporting documents in the Application:

Annex 2 INFORMATION ON THE CANDIDATE IN AN INDIVIDUAL APPLICATION / PARTNER IN A JOINT APPLICATION;

Annex 2A INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES ARE BEING USED BY THE CANDIDATE.

- Acceptance of conditions relating to compliance with horizontal principles

The individual candidate, members of a group of candidates in a joint application, subcontractors listed in the application, and entities whose capacity the candidate will utilise shall, in the context of the performance of the public contract, ensure compliance with the horizontal principles set out in Article 9 of Regulation (EU) 2021/1060, which primarily concerns taking into account aspects and adopting measures that ensure, as appropriate:

- Respect for fundamental rights and compliance with the Charter of Fundamental Rights of the European Union and the United Nations Convention on the Rights of Persons with Disabilities;

- Taking into account and promoting equality between men and women and incorporating the principle of gender equality and various aspects of gender equality;

- Prevention of discrimination on grounds of sex, racial or ethnic origin, religion or belief, disability, age or sexual orientation

in doing so, they will take into account the Guidelines on the application of the principles of the EU Charter of Fundamental Rights and the UN Convention on the Rights of Persons with Disabilities in the context of cohesion policy of September 2023 (available at https://evropskasredstva.si/evropska-kohezijskapolitika/instructions-and-guidelines/) and the Manual for the implementation of the Charter of Fundamental Rights of the European Union and the UN Convention on the Rights of Persons with Disabilities in accordance with Council Decision 2010/48/EC, dated September 2023 (published on the website https://evropskasredstva.si/european-cohesion-policy/guidelines-and-guidance/).

ESPD:

ESPD from all economic operators participating in the application. By submitting the ESPD form, the economic operator is deemed to have declared that it meets the relevant condition.

Supporting documents in the application:

Annex 2 INFORMATION ON THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION

Annex 2A INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES ARE BEING USED BY THE CANDIDATE.

- Acceptance of the conditions of the tender documentation

The individual candidate, a member of a group of candidates in a joint application, the subcontractors listed in the application, and the entities whose capacity the candidate will utilise must confirm that they are familiar with the provisions or requirements and conditions of the tender documentation and that they agree with it and fulfil its requirements (or agree with and meet its requirements in the part relating to the subcontractor(s) or the entity(ies) whose capacities the economic operator will use).

ESPD:

ESPD from all economic operators participating in the application. By submitting the ESPD form, the economic operator is deemed to have declared that it meets the relevant condition.

Supporting documents in the Application:

Annex 2 INFORMATION ON THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION;

Annex 2A INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES ARE BEING USED BY THE CANDIDATE.

- FINANCIAL GUARANTEES

  - General (applies to financial guarantees below – points 4.2. to 4.4.)

The candidate/tenderer must (in accordance with the requirements of the tender documentation) submit the required bank guarantees to the contracting authority to secure the fulfilment of their obligations to the contracting authority.

The bank guarantee must be irrevocable, unconditional and payable on first demand, and must be issued in accordance with the templates and requirements set out in the tender documentation.  The bank guarantee must be issued by a bank having its registered office in the Republic of Slovenia.

The bank guarantee is subject to the Uniform Rules for Guarantees on Demand (EPGP), 2010 revision, issued by the Ministry of Trade and Tourism under No. 758; therefore, the bank guarantee must contain the following clause: “This security is subject to the Uniform Rules for Guarantees on Demand (EPGP), 2010 revision, issued by the MTZ under No. 758.”

The language used is Slovenian. Any disputes relating to the financial security (bank guarantee) shall be settled by the competent court in Ljubljana in accordance with the law of the Republic of Slovenia.

The beneficiary of payments under financial guarantees is JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o.

The currency used is the EUR. Bank guarantees not submitted by the candidate/tenderer on the attached templates from the tender documentation must not deviate substantially in content from the template for bank guarantees in the tender documentation and must not contain additional conditions for payment, shorter time limits than those specified by the contracting authority, a lower amount than that specified by the contracting authority, or a change in the venue for resolving disputes between the beneficiary and the bank.

The financial guarantee must not contain the following wording: ‘A statement from the Public Payments Administration of the Republic of Slovenia confirming that the claim for payment has been signed by persons authorised to act on behalf of the beneficiary’.

  - Tender and bid security

To guarantee the seriousness of the application and tender, the candidate must submit to the contracting authority an irrevocable, unconditional and payable-on-first-demand bank guarantee for the seriousness of the application and tender (in accordance with the template in Annex 15 and in accordance with the requirements of the tender documentation) in the amount of 1,000,000.00 EUR and with a validity period up to (and including) 30 June 2027.

The bank guarantee must comply with the Uniform Rules for Demand Guarantees (EPGP), 2010 revision, issued by the Ministry of Trade and Finance under No. 758. The bank guarantee must be issued by a bank having its registered office in the Republic of Slovenia. The language used is Slovenian.

The beneficiary entitled to receive and draw upon the financial security for the bid bond and tender bond is JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., Verovškova ulica 62, 1000 Ljubljana.

The financial guarantee for the seriousness of the application and tender shall take effect on the date set for the submission of applications.

The bid bond may be forfeited for the following reasons:

- the policyholder (i.e. the candidate) has withdrawn the application or tender after the deadline for receipt of applications or tenders, or has made an impermissible amendment to the application or tender during its period of validity; or

- the selected contractor (i.e. the successful tenderer) has failed to sign or conclude the public procurement contract at the request of the contracting authority; or

- the selected contractor (i.e. the successful tenderer) has failed to provide a financial guarantee for the proper performance of contractual obligations in accordance with the tender documentation and the concluded contract for the performance of the public contract.

- Requirements regarding the submission of a bank guarantee for the seriousness of the application and tender:

This security must be subject to the Uniform Rules for Demand Guarantees (EPGP), 2010 revision, issued by the MTZ under No. 758. In accordance with these rules, the submission of the original guarantee is not mandatory upon the enforcement of the guarantee. Therefore, the contracting authority does not require the submission of the original guarantee as a condition for the enforcement of the financial security for the seriousness of the application and tender, and thus requires the submission of a scanned copy of the original issued bank guarantee to the e-JN information system in the ‘DOCUMENTS’ section, under ‘Other Annexes’.

A template for the financial security (bank guarantee) for the seriousness of the application and tender is attached in Annex 15 of the tender documentation.

  - Performance bond

Upon conclusion of the contract, the selected contractor (selected tenderer) shall be required to submit to the contracting authority a bank guarantee for the proper performance of contractual obligations. The bank guarantee for the proper performance of contractual obligations shall be irrevocable, unconditional and payable on first demand, in accordance with the template and the requirements set out in the tender documentation, issued in the amount of 10% of the contract price plus VAT at the prescribed tax rate, and valid until the expiry of the contract and, as a minimum, for a further 28 calendar days after the signing of the Certificate of Completion. The guarantee must be issued by a bank with its registered office in the Republic of Slovenia in the Slovenian language.

Detailed requirements regarding the guarantee, including the requirements and a template, will be specified in the tender documentation for Phase 2 of the public procurement procedure.

  - Security for the repayment of the advance payment

Following the conclusion of the contract with the selected contractor (selected tenderer), the contracting authority is expected to pay an advance payment amounting to 10% of the contract price excluding VAT, subject to the conditions set out in the contract. Prior to the payment of the advance, the successful tenderer must submit a bank guarantee to secure the repayment of the advance payment. The bank guarantee must be irrevocable, unconditional and payable on first demand, in accordance with the template and the requirements set out in the tender documentation. The guarantee must be issued by a bank with its registered office in the Republic of Slovenia in the Slovenian language.

Detailed requirements regarding the guarantee, including the specifications and a template, will be set out in the tender documentation for Phase 2 of the public procurement procedure.

- CRITERIA FOR THE SELECTION OF CANDIDATES

The contracting authority will select the most economically advantageous tender on the basis of a calculation of the ‘net present value’ of the project (hereinafter also ‘Net Present Value’ or NPV) over a period of twenty-five (25) years and the offered defects notification period. The NPV calculation will take into account the technical characteristics of the subject matter of the public contract, the volume of production and the associated costs and revenues, and the tender value in EUR excluding VAT.

The contracting authority will define the selection criterion in more detail in the second phase of the public procurement procedure.

- INSTRUCTIONS TO CANDIDATES FOR PREPARING THE APPLICATION AND THE METHOD OF SUBMITTING THE APPLICATION

  - Method and instructions for submitting applications

    - General

The candidate must submit the application via the e-JN information system (hereinafter the e-JN system) at the web address https://ejn.gov.si/eJN2, in accordance with point 3 of the document ‘Instructions for using the information system for the electronic submission of tenders via e-JN: TENDERERS (hereinafter: Instructions for the use of e-JN), which forms part of this tender documentation and is published at https://ejn.gov.si/eJN2.

Before submitting an application, the candidate must register at https://ejn.gov.si/eJN2, in accordance with the Instructions for the use of e-JN. If the candidate is already registered in the e-JN information system, they shall log in to the application at the same address.

The candidate’s user, who is authorised in the e-JN information system to submit applications, submits the application by clicking the ‘Submit’ button. Upon submission of the application, the e-JN information system records the user’s identity and the time of submission. By submitting the application (and, in the second phase, the tender), the user demonstrates and declares their intention, on behalf of the candidate (in the second phase, the tenderer), to submit a binding application (in the second phase, a binding tender) (Article 18 of the Obligations Code; Official Gazette of the Republic of Slovenia, No. 97/07 – official consolidated text, 64/16 – Constitutional Court decision and 20/18 – OROZ631). Once submitted, the application is binding for the period specified therein, unless the candidate’s user withdraws or amends it before the deadline for submission of applications.

An application is deemed to have been submitted in time if the contracting authority receives it via the e-JN system https://ejn.gov.si/eJN2 no later than the deadline for submission of applications. An application is deemed to have been submitted if it is marked with the status ‘SUBMITTED’ in the e-JN information system. Once the deadline for submission of applications has passed, it will no longer be possible to submit them.

A candidate may withdraw or amend their application up to the deadline for submission. If a candidate withdraws their application in the e-JN information system, the application is deemed not to have been submitted and the contracting authority will not see it in the e-JN system. If a candidate amends their application in the e-JN information system, the contracting authority will see the most recent application submitted in that system.

Note:

- Please ensure that you start preparing and submitting your application in good time.

- When submitting your application, the file size is limited to 500 MB per individual file and 1.5 GB for the entire application documentation (all files combined).

- The e-JN system supports the upload of zip, xls, xlsx, docx, doc, pdf, xml, jpg, jpeg, png, tif, tiff and rtf files.

- To upload files in other formats, proceed as follows:

- The files must first be archived (“zipped”) into a *.zip file; for this purpose, you can use the functionality in Windows or use archiving tools (WinZip, 7-Zip, etc.). To avoid excessively large files, we recommend that scanned documents be submitted at a resolution of 150 dpi and scanned in black and white.

- If you intend to upload a large number of files to the “Documents” section, under “Other attachments”, we suggest that you compress the files into a *.zip file and then upload it to the “Other attachments” section. This will help you avoid problems when uploading a large number of files to the e-JN system.

    - Application format

The application must be submitted in "pdf" format/file (a scan of the entire application with the completed and signed application documents – a stamp or stamping is not required), unless the tender documentation specifies otherwise. The candidate may replace a physical signature with an electronic signature, provided that e-JN permits this and the tender documentation does not specify otherwise. The candidate is required to attach all annexes, unless otherwise stated in a specific annex.

    - Access to the link for submitting electronic applications

The link (web address) through which candidates submit electronic applications in this public procurement procedure is available to candidates in the relevant Public Procurement Notice on the JN Portal under the section ‘B. Procedure – B.5. Electronic submission’.

    - Instructions for candidates regarding the uploading of documentation to the e-JN system

- ESPD – Candidate/lead partner in a joint application:

The candidate (lead partner in a joint application) must complete the ESPD form and upload it in XML format to the e-JN information system in the ‘DOCUMENTS’ section, under ‘ESPD – tenderer’ (to be signed upon submission of the application – electronic signature).

- ESPD – Other participants:

In the case of a joint application (with partners), the use of the capacities of other entities and/or subcontractors, the economic operator must upload the completed and signed ESPD forms for each of the other participating entities (partners in the application group, subcontractors) to the e-JN information system in the “PARTICIPANTS” section, under “ESPD – other participants”, in PDF format or in electronic form, the completed and signed ESPD forms for each of the other participating entities (partners from the tender group, subcontractors and/or other entities whose capacity the candidate utilises).

- Other application documentation/attachments:

Candidates should upload the remaining documentation/attachments from their application to the ‘DOCUMENTS’ section, under ‘Other attachments’.

To facilitate a quicker review of applications, it is recommended (though not mandatory) that the remaining application documentation/attachments be attached in the order specified in the tender documentation. The remaining application documentation will not be disclosed to the public or to other candidates/economic operators at the opening of applications.

  - Content of the documentation in the application

The candidate submitting the application guarantees, under criminal and civil liability, that all information and documents provided in the application are true and correspond to the originals.

The documentation required by the contracting authority in the public tender is listed below:

| APPLICATION | Annex 1 |
| --- | --- |

The candidate in an individual application/lead partner in the case of a joint application must complete and sign Annex 1 and upload it to the ‘DOCUMENTS’ section, under ‘Other Annexes’.

| LEGAL DOCUMENT ON JOINT APPLICATION – in the case of a joint application | Form 1 to Annex 1 |
| --- | --- |

Form 1 to Annex 1 must be accompanied by a legal act on the joint performance of the contract, signed and stamped by all members (partners) of the joint application who are participating in the performance of the contract. The annex must be uploaded to the “DOCUMENTS” section, under “Other annexes”.

| AGREEMENT ON MUTUAL COOPERATION – in the case of an application with a subcontractor | Form 2 to Annex 1 |
| --- | --- |

Form 2 to Annex 1 must be accompanied by a Mutual Cooperation Agreement, signed and stamped by the candidate and the subcontractor. The annex must be uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

| DETAILS OF THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION | Annex 2 |
| --- | --- |

The annex must be completed, signed and uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

The annex must be completed and attached by the candidate (in the case of an individual application), and by each individual member of the group (partner) in the case of a joint application .

| INFORMATION ON THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES THE CANDIDATE IS UTILISING | Annex 2A |
| --- | --- |

The annex must be completed, signed and uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

This annex must be completed and attached by each subcontractor in the application and/or each entity whose capacity the candidate utilises in the application.

If the candidate is not submitting a tender with any subcontractors and/or will not be using the capacity of another entity, this annex does not need to be completed.

| REQUEST AND CONSENT OF THE SUBCONTRACTOR FOR DIRECT PAYMENTS | Annex 3 |
| --- | --- |

The candidate shall attach the completed and signed annex if the nominated subcontractor requests direct payments. The annex shall be uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

| CANDIDATE’S AUTHORISATION | Annex 4 |
| --- | --- |

The candidate shall attach the completed and signed annex if the nominated subcontractor requests direct payments. The annex shall be uploaded to the “DOCUMENTS” section, under “Other annexes”.

| ESPD FORM | Annex 5 |
| --- | --- |

The candidate (or the lead partner in the case of a joint application) must complete their ESPD form and upload it in .pdf format or in electronic form (unsigned .xml format, to be signed at the same time as the application is submitted) to the e-JN information system in the “ESPD – candidate” section.

For all partners listed in the application (in the case of a joint application), and/or subcontractors (if the candidate is carrying out the public contract with subcontractors) and/or entities whose capacity the candidate is using (insofar as the candidate will use the capacity of other entities to carry out the public contract), the tenderer must upload the completed ESPD forms (for each of the other participants) in .pdf format or in .xml format (electronically signed) to the e-JN information system in the ‘PARTICIPANTS’ section, under ‘ESPD – other participants’.

An economic operator submitting a tender via the e-JN system must upload an electronically signed ESPD in .xml format or an unsigned ESPD in .xml In the latter case, in accordance with the General Terms and Conditions of Use of the e-JN information system, it shall be deemed that a legally binding document has been submitted, which has the same validity as a signed document.

| DECLARATION ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE OWNERSHIP OF THE ECONOMIC OPERATOR | Annex 6 |
| --- | --- |

The candidate shall submit completed and signed declarations from all economic operators participating in the application (i.e. for an individual candidate, each individual member of the group (partner) in the case of a joint application, all subcontractors in the application and/or all entities whose capacity the candidate utilises in the application). The annex shall be uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

| DECLARATION RELATING TO THE FIRST PARAGRAPH OF ARTICLE 5(K) OF REGULATION (EU) No 833/2014 | Annex 7 |
| --- | --- |

The candidate shall submit completed and signed declarations from all economic operators participating in the application (i.e. for an individual candidate, each individual member of the group (partner) in the case of a joint application, all subcontractors in the application and/or all entities whose capacity is used by the candidate in the application). The annex shall be uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

| DECLARATION OF RECIPROCITY BY ECONOMIC OPERATORS FROM THIRD COUNTRIES | Annex 8 |
| --- | --- |

The candidate shall attach a completed and signed annex for all economic operators established in third countries, in accordance with the requirements of the tender documentation. If the economic operator does not have its registered office in a third country (in accordance with the requirements of the tender documentation), it is not necessary to attach the annexes/supporting documents. The annex shall be uploaded to the ‘DOCUMENTS’ section, under ‘Other Annexes’.

| SUITABILITY TO CARRY OUT THE PROFESSIONAL ACTIVITY | Annex 9 |
| --- | --- |

The candidate shall submit the completed and signed annexes from all economic operators participating in the application (i.e. for an individual candidate, each individual member of the group (partner) in the case of a joint application, all subcontractors in the application and/or all entities whose capacity the candidate utilises in the application). The annex shall be uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

| ECONOMIC AND FINANCIAL SITUATION | Annex 10 |
| --- | --- |

The candidate shall attach the completed and signed annex, signed by the candidate (in the case of an individual application) or by all individual members/partners in the case of a joint application. The annex shall be uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

| QUALITY MANAGEMENT SYSTEM AND ENVIRONMENTAL MANAGEMENT SYSTEM | Annex 11 |
| --- | --- |

The candidate shall attach a completed and signed annex, signed by the candidate (in the case of an individual application) or by all individual members/partners in the case of a joint application. The annex shall be uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

| ORGANISATIONAL STRUCTURE OF THE PROJECT IMPLEMENTATION TEAM | Annex 12 |
| --- | --- |

The candidate (in the case of an individual application) or the lead partner (in the case of a joint application) shall attach a signed Annex 12 to the application, to which they shall attach the organisational structure in accordance with the content of the call for proposals documentation. The annex shall be uploaded to the ‘DOCUMENTS’ section, under ‘Other annexes’.

| PROFESSIONAL CAPACITY – STAFF LIST | Annex 13/1 |
| --- | --- |

Annex 13/1 must be completed and signed, and uploaded to the ‘DOCUMENTS’ section, under ‘Other Annexes’.

| CV OF THE NOMINATED STAFF MEMBER IN THE PROJECT TEAM, INCLUDING A DESCRIPTION OF WORK EXPERIENCE | Annex 13/2 |
| --- | --- |

Annex 13/2 must be completed and signed, and uploaded together with the CV to the ‘DOCUMENTS’ section, under ‘Other Annexes’.

| CONFIRMATION OF REFERENCES BY INDIVIDUAL CLIENTS – EXPERT | Annex 13/3 |
| --- | --- |

The candidate must attach the completed and signed forms/certificates (Annex 13/3) for the required references (in accordance with the requirements of the tender documentation). The candidate must produce the required number of copies of the forms. The forms must be uploaded to the ‘DOCUMENTS’ section, under ‘Other attachments’.

To facilitate a quicker review of applications, it is preferable for the candidate to submit these supporting documents together with the application.

| LIST OF REFERENCES | Annex 14/1 |
| --- | --- |

Annex 14/1 must be completed and signed, and uploaded to the “DOCUMENTS” section, under “Other attachments”.

| CONFIRMATION OF REFERENCES BY INDIVIDUAL CLIENTS – CANDIDATE/PARTNER | Annex 14/2 |
| --- | --- |

In this annex, the candidate (in accordance with the requirements of the tender documentation) shall attach the completed and signed forms/certificates (Annex 14/2) for the required references. The candidate must make the required number of copies of the forms. The forms must be uploaded to the ‘DOCUMENTS’ section, under ‘Other Annexes’.

To facilitate a quicker review of applications, it is recommended that the candidate submits this supporting documentation together with the application.

| CONFIRMATION OF OTHER REFERENCES BY INDIVIDUAL CLIENTS – ECONOMIC OPERATOR | Annex 14/3 |
| --- | --- |

In the annex, the candidate (in accordance with the requirements of the tender documentation) shall attach the completed and signed forms/certificates (Annex 14/3) for the required references. The candidate must produce the required number of copies of the forms. The forms must be uploaded to the ‘DOCUMENTS’ section, under ‘Other Annexes’.

To facilitate a quicker review of applications, it is recommended that the candidate submits this supporting documentation together with the application.

| FINANCIAL GUARANTEE FOR THE SERIOUSNESS OF THE APPLICATION AND TENDER | Annex 15 |
| --- | --- |

The candidate must attach a copy/scan of the bank guarantee for the seriousness of the application and tender to the application in accordance with the requirements and conditions of the tender documentation. The bank guarantee must comply with the requirements of the tender documentation and with the relevant template (Annex 15) for the financial security for the seriousness of the application and tender.

The financial guarantee for the seriousness of the application and tender must be uploaded to the ‘DOCUMENTS’ section, under ‘Other Annexes’.

| LIABILITY INSURANCE | Annex 16 |
| --- | --- |

As proof of compliance with this condition, the candidate (in the case of an individual application) and each member (partner) of a group of candidates (in the case of a joint application) must submit a declaration undertaking to provide the contracting authority, prior to the commencement of the performance of the obligations, with insurance policies for all economic operators that will be involved in the performance of the contractual obligations.

The declaration must be uploaded to the ‘DOCUMENTS’ section, under ‘Other attachments’.

| CONTRACTING AUTHORITY’S CERTIFICATE OF SITE VISIT | Annex 17 |
| --- | --- |

The economic operator shall bring the certificate to the site visit, where it shall be signed by both the economic operator and the contracting authority. The completed and signed form must be uploaded to the ‘DOCUMENTS’ section, under ‘Other Annexes’.

| APPLICATION | Annex 1 |
| --- | --- |

PUBLIC PROCUREMENT: ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS”

CONTRACTING AUTHORITY:  JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., Verovškova ulica 62, 1000 Ljubljana

APPLICATION NO.  ______________________________

      - CANDIDATE in an INDIVIDUAL APPLICATION / LEADING PARTNER IN THE CASE OF A JOINT APPLICATION

NAME (COMPANY) AND BUSINESS ADDRESS (REGISTERED OFFICE) OF THE INDEPENDENT CANDIDATE / LEAD PARTNER IN THE CASE OF A JOINT APPLICATION:

      - PARTNERS IN THE JOINT APPLICATION (complete if this is a joint application)

In addition to the lead partner (from point 1 of this Annex), the following partners are participating in the public procurement application:

NAME (COMPANY NAME) AND BUSINESS ADDRESS (REGISTERED OFFICE) OF THE PARTNER PARTICIPATING IN THE JOINT APPLICATION

      - LIST OF SUBCONTRACTORS (complete if you are participating with a subcontractor(s)) (who are not partners referred to in point 2 of this Annex in the case of a joint application or entities referred to in point 4 of this Annex)

NAME (COMPANY NAME) AND BUSINESS ADDRESS (REGISTERED OFFICE) OF THE SUBCONTRACTOR PARTICIPATING IN THE APPLICATION

      - LIST OF ENTITIES WHOSE CAPACITIES THE CANDIDATE WILL UTILISE (to be completed if the candidate will utilise the capacities of other entities) (other than the partner(s) referred to in point 2 of this Annex in the case of a joint application, or the subcontractor(s) referred to in point 3 of this Annex)

NAME (COMPANY NAME) AND BUSINESS ADDRESS (REGISTERED OFFICE) OF THE ECONOMIC OPERATOR WHOSE CAPACITIES THE CANDIDATE IS USING

      - DETAILS OF THE ENTITIES (listed in points 1–4 of this Annex) THAT WILL ASSUME THE FOLLOWING FUNCTIONS IN THE APPLICATION:

| Function/role: | Name of the economic operator (also listed in points 1–4 of this Annex) |
| --- | --- |
| Conceptual design engineer for the power plant |  |
| Supplier of a high-pressure wood chip biomass steam boiler |  |
| Supplier of the back-pressure steam turbine |  |

      - VALIDITY OF THE APPLICATION

The application is binding and valid until 31 March 2027 inclusive.

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Instructions:

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!

| LEGAL DOCUMENT ON JOINT APPLICATION – in the case of a joint application | Form 1 to Annex 1 |
| --- | --- |

Form 1 to Annex 1 must be accompanied by a legal act on the joint performance of the contract, signed and stamped by all members of the group of candidates (partners) within the joint application who are participating in the performance of the contract.

| AGREEMENT ON MUTUAL COOPERATION – in the case of an application with a subcontractor | Form 2 to Annex 1 |
| --- | --- |

Form 2 of Annex 1 shall be accompanied by a Mutual Cooperation Agreement, signed and stamped by the independent candidate (or the lead partner in the case of a joint application) and the subcontractor.

| DETAILS OF THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION | Annex 2 |
| --- | --- |

DECLARATION AND INFORMATION FOR

THE CANDIDATE IN AN INDEPENDENT APPLICATION / PARTNER IN A JOINT APPLICATION

PUBLIC PROCUREMENT: ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS”

We are applying as (please tick as appropriate):

- an individual candidate (in the case of an individual application)

- lead partner (in the case of a joint application)

- partner (in the case of a joint application)

| DETAILS OF THE CANDIDATE/PARTNER |  |  |
| --- | --- | --- |
| Name/company name of the economic operator |  |  |
| Business address |  |  |
| Registration number of the economic operator |  |  |
| VAT number and tax number of the economic operator |  |  |
| Business entity’s bank account and bank, IBAN, SWIFT (The entity must enter ALL its active bank accounts – in Slovenia and abroad) |  |  |
| CONTACT DETAILS |  |  |
| Contact person (first name and surname): |  |  |
| Telephone: |  |  |
| Email: |  |  |
| OTHER INFORMATION |  |  |
| DETAILS OF THE PART OF THE PUBLIC CONTRACT TO BE PERFORMED – specification of the type/content of the part of the public contract to be performed by the entity in relation to the subject public contract: |  |  |
| ALL persons who are members of the administrative, management or supervisory body of the economic operator or who have powers of representation, decision-making or control within it | First name and surname | Position |
| The economic operator is an SME* (YES/NO): *SME: micro, small and medium-sized enterprises as defined in Commission Recommendation 2003/361/EC |  |  |

THE UNDERSIGNED CANDIDATE (IN THE CASE OF AN INDIVIDUAL APPLICATION) OR PARTNER (IN THE CASE OF A JOINT APPLICATION) DECLARE AND UNDERTAKE THAT:

- we have fully reviewed and are familiar with the content of the tender documentation (and consequently the content of its annexes) and all its corrections, additions and amendments, and that we agree to all the terms and conditions set out in the tender documentation (and in its annexes) (descriptions, provisions, requirements, conditions, technical specifications and other technical requirements, requirements regarding financial guarantees, etc.) of the public contract in question without any restrictions and that we also comply with them in full;

- we will, at the contracting authority’s request, submit additional evidence or clarifications to verify compliance with the conditions and requirements set out in the tender documentation;

- insofar as we are acting as the lead partner or a partner in a joint application, we confirm that we are jointly and severally liable for the performance of the works and that the lead partner is authorised to accept obligations and instructions for and on behalf of each and every partner;

- we have, in preparing the application, and will, if selected, in the performance of the contract, comply with all obligations arising from applicable legislation and other binding regulations, including the provisions of the Occupational Safety and Health Act and other regulations relating to working conditions and employment applicable in the Republic of Slovenia;

- we have not provided any false or misleading information in the submitted documents, and that all information stated in the application corresponds to the actual situation, and that the contracting authority may (at any time) verify the information stated in the application;

- we give our consent to the contracting authority for the possible processing of personal data which the contracting authority may become aware of during the application process and which it may (in accordance with the legislation governing the protection of personal data) be processed for the purposes of awarding the public contract in question or during the review and evaluation of tenders, and for the retention period as stipulated by the law governing public procurement, we also guarantee that we have an appropriate legal basis for the processing of personal data of all persons who will participate in the public procurement procedure and the subsequent performance of the public contract;

- we shall compensate the contracting authority for any damage caused if, during the award and/or performance of the public contract, it is established that the information provided in the application is false or misleading;

- we understand and are fully aware that the contracting authority is under no obligation to accept any application it has received, that the contracting authority may at any time terminate the public procurement procedure, reject all applications or, following the final decision on the award of the public contract, fail to conclude a public contract, and that in none of the aforementioned cases shall we claim reimbursement of the costs of preparing the tender, the costs of financial guarantees, any direct or indirect damage or loss of profit, nor shall we have any claim for damages against the contracting authority if we are not selected to perform the public contract;

- we are not listed in the register of business entities prohibited from doing business with the contracting authority pursuant to Article 35 of the Integrity and Prevention of Corruption Act (Official Gazette of the Republic of Slovenia, No. 69/11 and subsequent amendments);

- that we are aware of and accept the conditions relating to compliance with the ‘do no significant harm’ principle (point 3.4, sub-point E of the tender documentation),

- that we are aware of and accept the conditions relating to the implementation of measures to strengthen the climate resilience of the subject of the public contract (point 3.4, sub-point F of the tender documentation),

- that we are aware of and accept the conditions relating to compliance with horizontal principles (point 3.4, sub-point G of the tender documentation).

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Instructions:

The completed form in Annex 2 must be filled in by the candidate and ALL partners in the joint application.

The candidate must upload the Annex via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other annexes’!

| DETAILS OF THE SUBCONTRACTOR / ENTITY WHOSE CAPACITIES THE CANDIDATE IS UTILISING | Annex 2 A |
| --- | --- |

DECLARATION AND INFORMATION FOR

THE SUBCONTRACTOR / ENTITY WHOSE CAPACITY IS BEING UTILISED BY THE CANDIDATE

Public contract: ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS”

In this application, we are acting as (please tick as appropriate):

- a subcontractor

- an entity whose capacity is utilised by the candidate

| DETAILS OF THE SUBCONTRACTOR / ENTITY WHOSE CAPACITY IS BEING USED BY THE CANDIDATE |  |  |
| --- | --- | --- |
| Name/company name of the economic operator |  |  |
| Business address |  |  |
| Registration number of the economic operator |  |  |
| VAT number and tax number of the economic operator |  |  |
| Business entity’s bank account and bank, IBAN, SWIFT (The entity must enter ALL its active bank accounts – in Slovenia and abroad) |  |  |
| CONTACT DETAILS |  |  |
| Contact person (first name and surname): |  |  |
| Telephone: |  |  |
| Email: |  |  |
| OTHER INFORMATION |  |  |
| DETAILS OF THE PART OF THE PUBLIC CONTRACT TO BE PERFORMED – specification of the type/content of the part of the public contract to be performed by the entity in relation to the subject public contract: |  |  |
| ALL persons who are members of the administrative, management or supervisory body of the economic operator or who have powers of representation, decision-making or control within it | First name and surname | Position |
| The economic operator is an SME* (YES/NO): *SME: micro, small and medium-sized enterprises as defined in Commission Recommendation 2003/361/EC |  |  |

THE UNDERSIGNED SUBCONTRACTOR / ENTITY, WHOSE CAPACITIES ARE BEING UTILISED BY THE TENDERER, DECLARE AND UNDERTAKE THAT:

- with regard to the works/activities that are the subject of the public contract and which will be carried out by the individual subcontractor/entity as part of the tender, we are aware of, agree to and fulfil all the conditions and requirements of the tender documentation (descriptions, provisions, requirements, conditions, etc.) of the public contract in question, which relate to the subcontractor(s) or entity(ies) whose capacities the candidate will utilise;

- we have not provided any false or misleading information in the submitted documents, and that all information stated in the application corresponds to the actual situation, and that the contracting authority may (at any time) verify the information stated in the application;

- we consent to the contracting authority processing any personal data to which it may become privy in the context of the application and which it may (in accordance with the legislation governing the protection of personal data) be processed for the purposes of awarding the public contract in question or during the review and evaluation of applications, and for the retention period as stipulated by the law governing public procurement; we also guarantee that we have an appropriate legal basis for the processing of personal data of all persons who will participate in the public procurement procedure and the subsequent performance of the public contract;

- we are not listed in the register of business entities prohibited from doing business with the contracting authority pursuant to Article 35 of the Integrity and Prevention of Corruption Act (Official Gazette of the Republic of Slovenia, No. 69/11 and subsequent amendments);

- that we are aware of and accept the conditions relating to compliance with the ‘do no significant harm’ principle (point 3.4, sub-point E of the tender documentation),

- that we are aware of and accept the conditions relating to the implementation of measures to strengthen the climate resilience of the subject of the public contract (point 3.4, sub-point F of the tender documentation),

- that we are aware of and accept the conditions relating to compliance with horizontal principles (point 3.4, sub-point G of the tender documentation).

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Instruction:

The completed form in Annex 2A must be filled in by ALL subcontractors and entities whose capacity is utilised by the candidate.

The candidate must upload the annex via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other annexes’!

| REQUEST AND CONSENT OF THE SUBCONTRACTOR FOR DIRECT PAYMENTS | Annex 3 |
| --- | --- |

Subcontractor: ______________________________________________________________________________________ (name and business address), acting as a subcontractor to the candidate

_____________________________________________________________________________________________________________

for the performance of public contract no. ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS”

By signing this declaration (please tick as appropriate):

- I request

- do not request

direct payment for works carried out under this public contract.

In the event that the subcontractor requests direct payment – to be completed only if the subcontractor requests direct payment (please tick the appropriate box):

- I agree

- I do not agree

that the contracting authority, JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., Verovškova ulica 62, 1000 Ljubljana, shall pay our claims against the contractor (the candidate for whom we are acting as a subcontractor), in relation to the performance of the public contract in question, directly into our current account no. ……………………………………….…..………….., held at ……………………………………….……….. (name of bank), on the basis of progress reports or invoices previously approved by the contractor (the candidate for whom we are acting as a subcontractor) and which will be attached to the invoice or statement issued by the contractor (the candidate for whom we are acting as a subcontractor) to the contracting authority.

| (place, date) | stamp | (name of subcontractor and signature) |
| --- | --- | --- |

Note:

The form shall be completed and signed where the candidate intends to carry out the public contract with a subcontractor who requires direct payment in accordance with Article 94 of ZJN-3, and shall consequently serve as an annex to the public contract.

If the candidate does not intend to carry out a public contract with a subcontractor requiring direct payment, the form does not need to be completed.

Instructions:

The candidate must upload the form separately within the e-JN system to the ‘DOCUMENTS’ section, under ‘Other Annexes’!

| CANDIDATE’S AUTHORISATION | Annex 4 |
| --- | --- |

Candidate/lead partner: ______________________________________________________________________ (name and business address)

for the performance of public contract No. ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS” and in accordance with Article 94 of ZJN-3

WE AUTHORISE

the contracting authority JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., Verovškova ulica 62, 1000 Ljubljana, to pay our liabilities to the following subcontractors directly on the basis of an approved invoice or statement:

| No. | NAME AND BUSINESS ADDRESS OF THE SUBCONTRACTOR |
| --- | --- |
| 1. |  |
| 2. |  |
| 3. |  |
| 4. |  |
| : |  |

| (place, date) | stamp | (name of candidate/lead partner and signature) |  |
| --- | --- | --- | --- |

Note:

The form must be completed and signed where the candidate intends to award a public contract to a subcontractor requiring direct payment in accordance with Article 94 of ZJN-3, and consequently serves as an annex to the public contract.

If the candidate does not intend to award a public contract to a subcontractor requiring direct payment, there is no need to complete the form.

Instruction:

The main contractor must attach the subcontractor’s invoice or statement, which they have previously approved, to their own invoice or statement.

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!

| ESPD FORM | Annex 5 |
| --- | --- |

The candidate (or the lead partner in the case of a joint application) must complete their ESPD form and upload it in .pdf format or in electronic form (unsigned .xml format, to be signed at the same time as the application is submitted) to the e-JN information system in the “DOCUMENTS” section, under ‘ESPD – tenderer’.

Even if the candidate uploads a signed ESPD in .pdf format, it will be signed again at the same time as the application is signed.

For all members (partners) of the group of candidates (in the case of a joint application), and/or subcontractors (if the candidate is carrying out the public contract with subcontractors) and/or entities whose capacity the candidate is using (insofar as the candidate will use the capacities of other entities to carry out the public contract), the economic operator must manually/physically signed ESPD forms (for each of the other participants) in .pdf format or in .xml format (electronically signed) to the e-JN information system in the ‘PARTICIPANTS’ section, under ‘ESPD – other participants’.

| DECLARATION ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE OWNERSHIP OF THE ECONOMIC OPERATOR | Annex 6 |
| --- | --- |

D E C L A R A T I O N

ON THE PARTICIPATION OF NATURAL AND LEGAL PERSONS IN THE OWNERSHIP OF THE ECONOMIC OPERATOR

Details of the legal person (economic operator):

| Company name: |  |
| --- | --- |
| Business address: |  |
| Company registration number: |  |
| VAT ID No.: |  |

In relation to public contract ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”, we hereby provide, pursuant to the sixth paragraph of Article 14 of the Public Procurement Act-UPB2, information regarding the participation of natural and legal persons in the ownership of the economic operator, including the participation of silent partners, and economic operators which, in accordance with the provisions of the law governing companies, are considered to be affiliated companies of the economic operator.

WE DECLARE that the following legal entities, including silent partners, hold an interest in the ownership of the above-mentioned business entity:

| No. | Company: | Business address | Ownership share in % |
| --- | --- | --- | --- |
| 1. |  |  |  |
| 2. |  |  |  |
| 3. |  |  |  |
| 4. |  |  |  |
| 5. |  |  |  |
| …. |  |  |  |

WE DECLARE that the following natural persons hold an interest in the ownership of the above-mentioned business entity, including the interests of silent partners:

| No. | First name and surname | Permanent address | Ownership share in % |
| --- | --- | --- | --- |
| 1. |  |  |  |
| 2. |  |  |  |
| 3. |  |  |  |
| 4. |  |  |  |
| 5. |  |  |  |
| … |  |  |  |

WE DECLARE that, in accordance with the provisions of the law governing companies, the following entities are affiliated with the above-mentioned business entity:

| No. | Company name | Business address | Registration number |
| --- | --- | --- | --- |
| 1. |  |  |  |
| 2. |  |  |  |
| 3. |  |  |  |
| 4. |  |  |  |
| 5. |  |  |  |
| …. |  |  |  |

WE DECLARE that, in accordance with the provisions of Article 3(6) of Directive 2015/849/EU, the beneficial owners of the above-mentioned business entity are the following natural persons:

| No. | First name and surname | Date of birth | VAT number / tax number |
| --- | --- | --- | --- |
| 1. |  |  |  |
| 2. |  |  |  |
| 3. |  |  |  |
| 4. |  |  |  |
| …. |  |  |  |

By signing this declaration, we guarantee that no other natural or legal persons, silent partners, or business entities are involved in the entire ownership structure, and that no such entities are considered to be affiliated companies under the provisions of the law governing companies.

By signing this declaration, we guarantee the accuracy and truthfulness of the information and are aware that the contract is void in the event of a false declaration or untrue information regarding the facts in the declaration. We undertake to notify the contracting authority of any changes to the information provided.

All statements are made under criminal and civil liability.

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Instructions:

The declaration must be completed and signed by the candidate, as well as by all individual members of the group of candidates (partners) in the case of a joint application, and by all subcontractors (if the candidate is carrying out the public contract with subcontractors) and any entities whose capacity the candidate is using (insofar as the candidate will use the capacities of other entities to perform the public contract).

The candidate must upload the form separately within the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!

Note: In accordance with the System Explanation on the duty to disclose the ownership of an economic operator entering into a transaction with public sector bodies or organisations No. 06272-2/2012-3 dated 20 July 2022 of the Commission for the Prevention of Corruption, in cases where the economic operator or any of the companies within its ownership structure is a joint-stock company, it is sufficient for the fulfilment of the legal obligation in this regard that the declaration covers only those shareholders of the economic operator who, directly or indirectly, hold more than 5% of the shares or have a stake of more than 5% in the founding rights, management or capital of the joint-stock company.

* The amendment to the Companies Act (ZGD-1G, Official Gazette of the Republic of Slovenia, No. 57/2012 of 27 July 2012) abolishes silent partnerships, which, by virtue of the Act itself, cease to exist on the date the Act enters into force, i.e. 28 July 2012. For companies with their registered office in the Republic of Slovenia, the part of the provision of the sixth paragraph of Article 14 of the ZIntPK, which stipulates that a statement on silent partners is a mandatory component of the declaration on ownership structure, no longer applies. The provision continues to apply unchanged to foreign companies if the concept of a silent partnership exists under foreign law.

| DECLARATION RELATING TO THE FIRST PARAGRAPH OF ARTICLE 5K OF REGULATION (EU) NO 833/2014 | Annex 7 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 – ‘Project for the production of heat and electricity from renewable sources – BIOMASS’

Name (company name) and business address of the economic operator:

______________________________________________________________________________________________

I, the undersigned, __________________________________________ (first name and surname), as the responsible person of the above-mentioned entity, hereby declare, under criminal and civil liability, that in the application of the entity I represent, there is no Russian participation exceeding the limits set out in Article 5k of Council Regulation (EU) No 833/2014 of 31 July 2014 concerning restrictive measures in view of Russia’s actions destabilising the situation in Ukraine, as amended and corrected. I hereby specifically declare that:

        - the entity I represent is not a Russian national, a natural person resident in Russia, or a legal person, entity or body established in Russia;

        - the entity I represent is not a legal person, entity or body in which a natural or legal person, entity or body referred to in point (a) above holds, directly or indirectly, a stake of more than 50 per cent;

        - neither I nor the entity I represent are a natural or legal person, entity or body acting on behalf of or on the instructions of a natural or legal person, entity or body referred to in point (a) or (b) above;

        - there is no participation of more than 10% of the tender value by subcontractors, suppliers or entities whose capacities are used by the entity I represent, which are entities referred to in points (a) to (c) above.

| (place, date) | stamp | (name of the economic operator and signature of the authorised person) |  |
| --- | --- | --- | --- |

Instructions:

The declaration shall be completed and signed by the candidate, as well as by all individual members of the group of candidates (partners) in the case of a joint application, and by all subcontractors (if the candidate is performing the public contract with subcontractors) and any entities whose capacity the candidate utilises (insofar as the candidate will use the capacities of other entities to perform the public contract).

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!

| DECLARATION OF RECIPROCITY BY ECONOMIC OPERATORS FROM THIRD COUNTRIES | Annex 8 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS”

Name (company name), registered office and business address of the economic operator:

__________________________________________________________________________________________________________

I, the undersigned, _________________________________________ (first name and surname), as the responsible person of the above-mentioned entity, hereby declare under criminal and civil liability in the public procurement procedure that the country in which we are established has concluded an international agreement on the opening of the European Union’s public procurement market or another bilateral or multilateral international agreement with the Republic of Slovenia, which enables us to participate in the public procurement procedure in question in the capacity and to the extent that we are undertaking, and that economic operators established in the territory of the Republic of Slovenia are granted reciprocal access to the public procurement market in the country in which we are established.

| (place, date) | stamp | (name of the economic operator and signature of the authorised person) |  |
| --- | --- | --- | --- |

Note:

If, in accordance with point 3.4, sub-point C of the tender documentation, the economic operators do not have their registered office in third countries, it is not necessary to attach the annexes/supporting documents.

Instructions:

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other Annexes’!

| SUITABILITY TO CARRY OUT THE PROFESSIONAL ACTIVITY | Annex 9 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”

Economic operator: __________________________________________________________________________________ (company name, business address) hereby declare, under criminal and civil liability, that we meet the conditions set out in point 3.3.1. “Suitability to perform professional activities” of the tender documentation. Each economic operator shall demonstrate compliance with the condition for that part of the contract which it undertakes in its application.

The contracting authority reserves the right to request that the candidate, upon the contracting authority’s request, submit additional evidence/clarifications regarding the fulfilment of the condition (e.g. a certificate of entry in one of the professional or trade registers kept in the Member State in which the economic operator is established, reflecting the situation at the time of the deadline for submission of applications).

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Note:

This condition must be met by every economic operator participating in the tender or involved in the performance of the contract – an individual candidate, a member of a group of candidates, a subcontractor and an entity whose capacities are used by the candidate.

Instructions:

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!

| ECONOMIC AND FINANCIAL SITUATION | Annex 10 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”

Business entity: _____________________________________________________________________________(company name, business address) hereby declare, under criminal and civil liability,

- that we have not reported a loss in the last three (3) financial years (namely 2022, 2023 and 2024),

- that we have an appropriate credit rating (in accordance with the requirements of the tender documentation),

- that the information on annual turnover provided below is true,

or, that we meet the conditions set out in point 3.3.2. ‘Economic and financial standing’ of the tender documentation.

Total annual turnover:

| Year | 2022 | 2023 | 2024 | Total |
| --- | --- | --- | --- | --- |
| Annual turnover in EUR |  |  |  |  |

| (place, date) | Stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Instructions:

The annex must be completed and attached by the individual candidate (in the case of an individual application) and by ALL members/partners of the group of candidates in the case of a joint application.

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other Annexes’!

Note:

At the contracting authority’s request, the candidate must submit the following additional supporting documents to the contracting authority within the deadline set by the contracting authority, namely S.BON-1 or S.BON-1/P or eS.BON, which must not be older than 30 (thirty) days from the deadline for submission of applications or obtained no later than 90 (ninety) days from the deadline for submission of applications (this provision means that the document containing the economic operator’s credit rating must be issued and prepared within the specified period).

An economic operator established in a foreign country shall submit a credit rating prepared for it in its country by any credit rating agency and a comparison of its credit rating with the credit rating scale of one of the following credit rating agencies: Standard and Poor’s, Fitch Ratings or Moody’s Investors Service. When verifying the suitability or equivalence of the credit rating, the contracting authority will take into account the comparison of credit ratings published on the AJPES website at the following link:

https://www.ajpes.si/bonitetne_storitve/s.bon_ajpes/bonitetna_lestvica.

Equivalence of credit ratings by credit rating agencies (using SB6 as an example):

| S.BON AJPES | Standard and Poor's | Fitch Ratings | Moody's Investors Service |
| --- | --- | --- | --- |
| SB6 | BB | BB | Ba |

To speed up the review of applications, it is recommended that the economic operator submits this evidence (credit rating) together with the application.

| QUALITY MANAGEMENT SYSTEM AND ENVIRONMENTAL MANAGEMENT SYSTEM | Annex 11 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”

The economic operator ______________________________________________________________________ (name, business address), hereby declare that we have established a certified quality management system (ISO 9001 or equivalent) and a certified environmental management system (ISO 14001 or equivalent).

The contracting authority reserves the right to request that the candidate, upon the contracting authority’s request, submit additional evidence/clarifications regarding compliance with the condition (e.g. photocopies of quality and environmental management system certificates) within the specified time limit.

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Instructions:

The annex must be completed and attached by the individual candidate (in the case of an individual application) and by ALL members/partners of the group of candidates in the case of a joint application.

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other Annexes’!

| ORGANISATIONAL STRUCTURE OF THE PROJECT IMPLEMENTATION TEAM | Annex 12 |
| --- | --- |

Public Contract: ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”

The candidate (or lead partner in the case of a joint application) must submit an organisational chart of the project implementation team.

The attached organisational structure must include:

- A description of the project management methodology,

- A description of the organisation of the economic operator’s project implementation team for cooperation with the contracting authority,

- Project management software (name, description and functionality).

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Instructions:

The annex must be completed and attached by the individual candidate (in the case of an individual application) or by the lead partner in the case of a joint application.

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other Annexes’!

| PROFESSIONAL CAPACITY – STAFF LIST | Annex 13/1 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”

LIST OF REGISTERED STAFF (staff with whom the candidate demonstrates compliance with professional competence):

|  | Staff member’s first name and surname | Role/function for which the staff member is nominated | Professional title | Total work experience [years] | Employer (please specify the economic operator from the application) | Name of the project covered by the reference, stating the input thermal power in MWt | Reference (end) client (actual investor/payer for the reference service) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. |  | Project Manager (PM) |  |  |  |  |  |
| 2. |  | Site Manager (SM) |  |  |  |  |  |
| 3. |  | Site Biomass Boiler Engineer (SBBE) |  |  |  |  |  |
| 4. |  | Site Steam Turbine Engineer (SSTE) |  |  |  |  |  |
| 5. |  | Site Mechanical Engineer (SME) |  |  |  |  |  |
| 6. |  | Site Electrical Engineer (SEE) |  |  |  |  |  |
| 7. |  | Site Instrumentation and Control Engineer (SI&CE) |  |  |  |  |  |
| 8. |  | Site Commissioning Engineer (SCE) |  |  |  |  |  |

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Instructions:

Documents must be uploaded to the ‘DOCUMENTS’ section, under ‘Other attachments’.

| CV OF THE NOMINATED STAFF MEMBER IN THE PROJECT TEAM, INCLUDING A DESCRIPTION OF WORK EXPERIENCE | Annex 13/2 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”

| Role/position for which the staff member is nominated: |  |  |
| --- | --- | --- |
| Information on the responsible person | First name and surname: | Date of birth: |
|  | Professional experience: [list of professional experience relevant to the intended role within the scope of this application] |  |
|  | Education: |  |
|  | Membership of professional organisations: |  |
| Current employer | Employer name: |  |
|  | Employer’s address: |  |
|  | Job title: | Number of years with current employer: |
|  | Telephone: | HR department contact details: |
|  | Email: |  |

| From month/year to month/year | Company/Organisation | Position/role in the company | Job description |
| --- | --- | --- | --- |

List of professional training courses

| From | To | Provider / course |
| --- | --- | --- |

List of professional experience over the last 10 years in chronological order:

List specific technical and organisational management experience relevant to the performance of the tasks envisaged in this application.

| From | To | Company / Project / Location / Client / Task / Relevant technical and organisational management experience |
| --- | --- | --- |

I, the undersigned, confirm that the attached CV accurately describes me, my qualifications and my experience. I understand that any misrepresentation of facts may result in the exclusion of the economic operator from the public procurement procedure.

| (place, date) |  | (Name and surname and signature of the person/expert) |
| --- | --- | --- |

Note: The form may be photocopied if necessary.

Instructions:

The form should be completed and signed by the nominated expert/staff member listed in the application.

The candidate must upload the form, together with their CV, separately within the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!

To speed up the review of applications, it is preferable for the economic operator to submit this supporting documentation together with the application.

| CONFIRMATION OF REFERENCES BY INDIVIDUAL CLIENTS – EXPERT | Annex 13/3 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS”

TO BE COMPLETED BY THE CANDIDATE!

We hereby declare, under criminal and civil liability, that the information regarding the reference works listed below is true. Upon request, we will submit to the contracting authority, within the required timeframe, additional evidence of the successful completion of the aforementioned reference works.

| Details of the contractor for the reference work/project (candidate or partner/subcontractor in the application) |  |  |
| --- | --- | --- |
| Contractor of the reference work, acting as a candidate/partner/subcontractor in the application (name and registered office/address): |  |  |
| First name and surname of the expert (in the application): |  |  |
| Details of the payer/investor (i.e. the issuer of the reference or the end client) |  |  |
| Issuer of the reference (name and registered office/address): |  |  |
| Contact person for the reference issuer: |  |  |
| Telephone number/email address of the reference issuer: |  |  |
| Details of the reference project/contract |  |  |
| Project/contract title: |  |  |
| Month and year or period of project/reference work (from-to): | From ______________ (month and year) to ______________ (month and year) |  |
| The reference relates to the reference condition (tick/circle and complete) | In the 15 years prior to the deadline for submission of applications, the person named in this form has, in a professional and high-quality manner and in accordance with the contractual provisions, acted as the: - Project Manager (PM) has, for ______ years without interruption, managed a project for the construction of a wood biomass thermal power plant or a combined heat and power (CHP) plant with an input thermal capacity of _________ (at least 20) MWt, which was successfully completed with the handover of the facility to the investor; - Site Manager (SM) has, for ______ years without interruption, carried out work on the construction of a wood biomass or combined cycle (CHP) power plant with ________ (at least 20) MWt of input thermal power, which was successfully completed with the handover of the facility to the investor; - Site Biomass Boiler Engineer (SBBE) was the responsible implementation engineer for the construction of an operational high-pressure wood biomass boiler with __________ (at least 20) MWt of input thermal power, which was successfully completed with the handover of the facility to the investor; - Site Steam Turbine Engineer (SSTE) was the responsible construction engineer for the installation/assembly of an operational steam turbine with _________ (at least 5) MWe of electrical power, which was successfully completed with the handover of the facility to the investor; - Site Mechanical Engineer (SME) was the responsible mechanical construction engineer for the construction of an operational combined cycle power plant (CHP) with _________ (at least 20) MWt of input thermal power, which was successfully completed with the handover of the facility to the investor; - Site Electrical Engineer (SEE) was the responsible electrical construction engineer for the construction of an operational power plant with ___________ (at least 15) MWe of generated electrical power, which was successfully completed with the handover of the facility to the investor; - Site Instrumentation and Control Engineer (SI&CE) was the responsible automation and control engineer for the construction of an operational combined cycle power plant (CHP) with __________ (at least 20) MWt of input thermal power, which was successfully completed with the handover of the facility to the investor; - Site Commissioning Engineer (SCE) was the lead commissioning and operational testing engineer for the construction of an operational combined cycle power plant (CHP) with __________ (at least 20) MWt of input thermal capacity, which was successfully completed with the handover of the facility to the investor. |  |
| A brief description of the project/subject of the contract and the scope or content of the services that form the subject of the reference services/works. |  |  |

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

TO BE COMPLETED BY THE INVESTOR (Issuer of the reference/end client/payer for the works)!!!!!

We, the undersigned _________________________________________________________________________ (name of the reference issuer, business address), confirm that, on the basis of our order, the above-mentioned expert has carried out the specified reference work to a high standard, on time and in accordance with the contractual provisions. This certificate is issued at the contractor’s request and is valid exclusively for the purposes of their application for the public contract in question.

We declare that we are a public / private contracting authority. (Please tick the appropriate box)

| (place, date) | stamp | (name of the reference issuer and signature) |
| --- | --- | --- |

Note: The candidate must reproduce the form in the required number of copies. For positions where more than one reference is required, the candidate must submit as many forms as there are references required.

Instruction: The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!!!

To speed up the review of applications, it is preferable for the economic operator to submit this supporting documentation together with the application.

| LIST OF REFERENCES | Annex 14/1 |
| --- | --- |

ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”

LIST OF REFERENCES:

| Reference requirement | Date of reference | Reference holder (please specify the economic operator from the application | Name of the reference project, stating the input thermal power in MWt | Reference (end) client (actual investor/payer for the reference service) |
| --- | --- | --- | --- | --- |
| REFERENCE 1 (point 3.3.5.1.) Reference of the candidate in the case of an individual application / of a member of the group (partner) of candidates in the case of a joint application |  |  |  |  |
| REFERENCE 2 (point 3.3.5.2. - a)) conceptual design engineer for the power plant unit |  |  |  |  |
| REFERENCE 3 (point 3.3.5.2. - b)) Supplier of the back-pressure steam turbine |  |  |  |  |
| REFERENCE 4 (point 3.3.5.2. - c)) Supplier of high-pressure biomass steam boiler |  |  |  |  |

| (place, date) | stamp | (name of the economic operator and signature) |  |  |
| --- | --- | --- | --- | --- |

Note: The form should be photocopied if necessary (in the case of multiple references). The economic operator shall list only those works which serve as references.

Instructions: The candidate must upload the form separately within the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!

| CONFIRMATION OF REFERENCES BY INDIVIDUAL CONTRACTING AUTHORITIES – CANDIDATE/PARTNER | Annex 14/2 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”

TO BE COMPLETED BY THE CANDIDATE!

We hereby declare, under criminal and civil liability, that the information regarding the reference works listed below is true. Upon request, we will submit to the contracting authority, within the required timeframe, additional evidence of the successful completion of the aforementioned reference works.

| Details of the contractor for the reference work/project (Individual candidate or member (partner) of a group of candidates in the case of a joint application) |  |  |
| --- | --- | --- |
| Contractor of the reference work, acting as an individual candidate or as a member (partner) of a group of candidates in the case of a joint application (name and registered office/address): |  |  |
| An individual candidate or a member (partner) in the case of a joint application shall state the role in which they participated in the reference project (circle): | In the reference project listed below, we acted as: an independent contractor / a member of a consortium of contractors |  |
| Details of the payer/investor (i.e. the issuer of the reference or the end client) |  |  |
| Issuer of the reference (name and registered office/address): |  |  |
| Contact person for the reference issuer: |  |  |
| Telephone number/email address of the reference issuer: |  |  |
| Details of the reference project/contract |  |  |
| Project title: |  |  |
| Month and year or period of project/reference services/work (from-to): | From ______________ (month and year) to ______________ (month and year) |  |
| The reference relates to reference condition /point 3.3.5.1. of the tender documentation/ | In the 15 years prior to the deadline for submission of the application, we (in a professionally correct, high-quality manner and in accordance with the contractual provisions) participated, as an independent contractor or as a member of a consortium of contractors, in the successful implementation of a power unit which: - was successfully accepted by the investor (signing of the Minutes of Acceptance and Handover of Completed Works (handover report), Taking-over-Certificate (TOC) or similar), - has at least 2,000 operating hours following successful handover, - has a thermal input of at least 30 MWt, - generates at least 10 MWe of net electrical power (50 Hz), uses biomass as its primary fuel, - is a combined heat and power (CHP) unit using a high-pressure steam boiler with a live steam pressure greater than 60 bar(a). |  |
| Brief description of the project/subject of the contract and the scope or content of the services that are the subject of the reference services/works. | Energy facility: ___________________________________________ Date of handover: _______________________________________ , Number of operating hours (after handover): ____________________ hours, Input thermal power: ____________________ MWt, Net electrical power: _____________________ MWe, ________ Hz, Primary fuel: _________________________________ , Fresh steam pressure: ___________________________ bar(a). |  |

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

TO BE COMPLETED BY THE INVESTOR (Issuer of the reference/)!

The undersigned ___________________________________________________________________________ (name of the reference issuer, business address) hereby certifies that, on the basis of our order, the above-mentioned contractor has carried out the specified reference work to a high standard, on time and in accordance with the contractual provisions. This certificate is issued at the contractor’s request and is valid exclusively for the purposes of their application for the public contract in question.

We declare that we are a public / private contracting authority. (Please tick the appropriate box)

| (place, date) | stamp | (name of the reference issuer and signature) |
| --- | --- | --- |

Note: The candidate shall reproduce the form in the required number of copies.

Instructions:

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!!!

To speed up the review of applications, it is recommended that the economic operator submits this evidence together with the application.

| CONFIRMATION OF OTHER REFERENCES BY INDIVIDUAL CONTRACTING AUTHORITIES – ECONOMIC OPERATOR | Annex 14/3 |
| --- | --- |

Public contract: ENLJ-VOD-SP-170/26 “Project for the production of heat and electricity from renewable sources – BIOMASS”

TO BE COMPLETED BY THE CANDIDATE!

We hereby declare, under criminal and civil liability, that the information regarding the reference works listed below is true. Upon request, we will submit to the contracting authority, within the required timeframe, additional evidence of the successful completion of the aforementioned reference works.

| Details of the contractor for the reference work/project (Independent candidate, member (partner) of a group of candidates or subcontractor) |  |  |
| --- | --- | --- |
| The contractor for the reference project, acting as an independent candidate in the application, a member (partner) in the case of a joint application, or a subcontractor (name and registered office/address): |  |  |
| Details of the payer/investor (i.e. the issuer of the reference or the end client) |  |  |
| Issuer of the reference (name and registered office/address): |  |  |
| Contact person for the reference issuer: |  |  |
| Telephone number/email address of the reference issuer: |  |  |
| Details of the reference project/contract |  |  |
| Project title: |  |  |
| Month and year or period of project/reference services/work (from-to): | From _____________ (month and year) to _____________ (month and year) |  |
| The reference relates to the reference condition (tick/circle whether it relates to a), b) or c)) /point 3.3.5.2. of the tender documentation/ | - Reference for the conceptual design engineer for the power plant unit: In the 15 years prior to the deadline for submission of applications, we have (in a professionally correct, high-quality manner and in accordance with the contractual provisions) acted as the lead (responsible) conceptual design engineer for the power plant unit of the power unit design, which: - was successfully accepted by the investor upon signing the Minutes of Acceptance and Handover of Completed Works (handover certificate), the Taking-over-Certificate (TOC) or similar, - has an input thermal capacity of at least 30 MWt, - generates at least 10 MWe of net electrical power, of the CHP (Combined Heat and Power) type. - Reference for the supplier of the back-pressure steam turbine: In the 15 years prior to the application deadline, we (in a technically sound, high-quality manner and in accordance with the contractual provisions) participated as a steam turbine supplier in a successfully completed power plant construction project which: - was successfully accepted by the investor upon signing the Minutes of Acceptance and Handover of Completed Works (handover certificate), the Taking-over-Certificate (TOC) or similar, - has a steam turbine with a capacity of at least 10 MWe. - Reference for the supplier of a high-pressure biomass steam boiler: In the 15 years prior to the application deadline, we (in a technically sound, high-quality manner and in accordance with contractual provisions) participated as a supplier of a high-pressure biomass steam boiler in a successfully completed power plant construction project which: - was successfully accepted by the investor upon signing the Minutes of Acceptance and Handover of Completed Works (handover certificate), the Taking-over-Certificate (TOC) or similar, - includes a high-pressure biomass steam boiler with a fresh steam pressure exceeding 60 bar(a) and an input thermal capacity of at least 30 MWt. |  |
| Brief description of the project/subject of the contract and the scope or content of the services that are the subject of the reference services/works. | Energy facility: ___________________________________________ , Date of handover: _______________________________________ , Input thermal power: __________________ MWt, Net electrical power: __________________ MWe, CHP: YES / NO, Turbine capacity: _________________________MWe, Fresh steam pressure of the high-pressure biomass steam boiler: ____________ bar(a). |  |

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

TO BE COMPLETED BY THE INVESTOR (Issuer of the reference/end client/payer for the works)!!

The undersigned _______________________________________________________________ (name of the reference issuer, business address) hereby certifies that, on the basis of our order, the above-mentioned contractor has carried out the specified reference work to a high standard, on time and in accordance with the contractual provisions. This certificate is issued at the contractor’s request and is valid exclusively for the purposes of their application for the public contract in question.

We declare that we are a public / private contracting authority. (Please tick the appropriate box)

| (place, date) | stamp | (name of the reference issuer and signature) |
| --- | --- | --- |

Note: The candidate shall reproduce the form in the required number of copies.

Instructions:

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!!!

To speed up the review of applications, it is recommended that the economic operator submits this supporting documentation together with the application.

| FINANCIAL GUARANTEE FOR THE SERIOUSNESS OF THE APPLICATION AND TENDER | Annex 15 |
| --- | --- |

Header with details of the guarantor (bank) or SWIFT code

To: JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., Verovškova ulica 62, 1000 Ljubljana (enter the beneficiary, i.e. the contractor/contracting authority of the public procurement procedure)

Date:     (enter the date of issue)

TYPE OF SECURITY:     (enter the type of security: bank guarantee)

NUMBER:     (enter the insurance number)

GUARANTOR:     (enter the name and address of the bank in the place of issue)

CUSTOMER:     (enter the name and address of the insurance customer, i.e. the candidate/tenderer in the public procurement procedure)

BENEFICIARY: JAVNO PODJETJE ENERGETIKA LJUBLJANA d.o.o., Verovškova ulica 62, 1000 Ljubljana

MAIN CONTRACT: the obligation of the contracting authority arising from its application and tender submitted in public procurement procedure No. ENLJ-VOD-SP-170/26 (enter the publication number or internal reference of the public procurement procedure), the subject of which is “Project for the production of heat and electricity from renewable sources – BIOMASS” (enter the subject of the public procurement).

AMOUNT IN EUR: 1,000,000.00 (enter the maximum amount in figures and words)

DOCUMENTS TO BE ATTACHED TO THE PAYMENT REQUEST IN ADDITION TO THE DECLARATION AND EXPRESSLY REQUIRED IN THE TEXT BELOW: none

LANGUAGE OF THE REQUIRED DOCUMENTS: Slovenian

FORM OF SUBMISSION: in paper form by registered post or any form of express post, or in person, or in electronic form via the SWIFT system to the address     (the guarantor’s SWIFT address must be stated)

PLACE OF SUBMISSION:     (the guarantor shall enter the address of the branch where the paper documents are to be submitted, or the email address for electronic submission, such as the guarantor’s SWIFT address)

Regardless of the branch address entered by the guarantor, the submission of paper documents may be made at any branch of the guarantor within the territory of the Republic of Slovenia.

VALIDITY PERIOD: DD. MM. YYYY (enter the date specified in the tender documentation for the validity of the application and tender – i.e. (at least) until 30 June 2027)

PARTY LIABLE FOR COSTS:     (enter the name of the party taking out the insurance, i.e. the candidate/tenderer in the public procurement procedure)

As the guarantor, we hereby irrevocably and unconditionally undertake to pay the beneficiary, upon first demand, any amount up to the sum insured, provided the beneficiary submits a valid claim for payment in the form specified above, signed by the authorised signatory or signatories, together with the other documents listed above, and in any event together with a statement by the beneficiary, which is either included in the text of the claim for payment itself or in a separate signed document attached to or referred to in the claim for payment, and which states in what respect the policyholder has failed to fulfil its obligations under the underlying transaction.

The insurance may be claimed on the following grounds, which must be stated in the beneficiary’s declaration or the claim for payment:

- the policyholder has withdrawn the application/tender after the deadline for receipt of applications/tenders or has impermissibly amended the application/tender during its period of validity; or

- the selected policyholder has failed to sign the contract at the beneficiary’s request; or

- the selected policyholder has failed to provide a financial guarantee for the proper performance of contractual obligations in accordance with the terms of the contract.

Any claim for payment under this guarantee must be received on or before the effective date of the guarantee at the place of submission specified above.

Any disputes relating to this guarantee shall be settled by the competent court in Ljubljana in accordance with Slovenian law.

This guarantee is subject to the Uniform Rules for Demand Guarantees (EPGP), 2010 revision, issued by MTZ under No. 758.

Guarantor												(stamp and signature)

Note:

The bank guarantee must contain the following clause: ‘This guarantee is subject to the Uniform Rules for Demand Guarantees (EPGP), 2010 revision, issued by the MTZ under No. 758.’

Instruction:

The candidate must upload the tender security and bid security via the e-JN information system to the ‘Other documents’ section!!!

| LIABILITY INSURANCE | Annex 16 |
| --- | --- |

The economic operator __________________________________________________________________________ for the selection of a contractor for public contract ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS”, hereby declare with full responsibility that, prior to the commencement of the performance of contractual obligations, we shall submit to the contracting authority the insurance policies of all economic operators who will participate in the performance of the contractual obligations in accordance with the requirements set out in point3.3.6 . (Economic operator’s liability insurance).

| (place, date) | stamp | (name of the economic operator and signature) |  |
| --- | --- | --- | --- |

Instructions:

A completed and signed annex must be attached by the candidate (in the case of an individual application) and by each member (partner) of the group of candidates (in the case of a joint application).

The candidate must upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other Annexes’!

| CONTRACTING AUTHORITY’S CERTIFICATE OF SITE VISIT | Annex 17 |
| --- | --- |

Candidate (partner): ___________________________________________________________________________________

For the selection of a contractor for public contract ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS”, we enclose the contracting authority’s certificate of site visit.

In accordance with the requirement set out in the tender documentation No. ENLJ-VOD-SP-170/26 – “Project for the production of heat and electricity from renewable sources – BIOMASS”, we confirm that the representative of the candidate (partner):

Ms/Mr ____________________________________________ (first name, surname),

Mr/Ms ____________________________________________ (first name, surname),

Mr/Ms ____________________________________________ (first name, surname),

who presented the relevant authorisation at the meeting/site visit, attended the meeting and site visit at the contracting authority’s premises at Toplarniška ulica 19, Ljubljana, on _______________ at _______________.

| (First name, surname and signature of the economic operator’s representative) |  | (First name and surname and signature of the contracting authority’s representative) |
| --- | --- | --- |
|  | Contracting authority’s stamp |  |

Instructions:

Candidates should upload the form via the e-JN system to the ‘DOCUMENTS’ section, under ‘Other attachments’!